V2 FULL-ALBUM-MAKER

# STEP 03
TARGET ARCHITECTURE V2
& STRATEGI MIGRASI BERTAHAP

Arsitektur target tanpa big-bang rewrite, tanpa redesign UI, dan tanpa mengubah kontrak STEP 01

| STATUS STEP | COMPLETE — GATE PASS |
| --- | --- |

| FASE | PLANNING — CODING MASIH BLOCKED |
| --- | --- |

| FOUNDATION | V2 current repo + current production behavior |
| --- | --- |

| MIGRATION STYLE | Strangler / Adapter-first / Rollback-capable |
| --- | --- |

Keputusan arsitektur utama V2 tidak membuat aplikasi kedua. Implementasi lama yang sudah terbukti akan terlebih dahulu dibungkus dengan port/facade yang stabil. UI dan workspace berbicara ke Application Services, bukan langsung ke FFmpeg, filesystem, thread, cache, atau compatibility bridge. Setelah parity terbukti, implementasi internal dapat diganti satu slice per satu slice.

Dokumen ini hanya planning. Tidak ada source, dependency, schema, UI, renderer, workflow, atau project format yang diubah pada STEP 03.

# 1. Ringkasan Eksekutif

STEP 01 menemukan hidden coupling dari 30 runtime install/patch, dua lapisan compatibility state, async worker tersebar, dan inheritance chain render bertingkat. STEP 02 memutuskan untuk mempertahankan FFmpeg/ffprobe, PySide6, Python >=3.11, dan repo V2 sebagai foundation. Karena itu target STEP 03 adalah membuat struktur eksplisit yang dapat menampung perilaku sekarang terlebih dahulu, lalu menurunkan kompleksitas tanpa kehilangan parity.

Architecture style: layered + ports/adapters + composition root.

Migration style: strangler pattern; legacy implementation dibungkus dulu, tidak langsung dihapus.

ProjectDocument tetap authoritative domain state.

FFmpeg compiler chain tetap canonical hingga RenderEngine parity gate selesai.

Qt/PySide6 tetap presentation layer.

BeatAnalysis menjadi service terpisah; tidak mengubah timing audio atau project truth.

Task lifecycle, cache, persistence, render, preview, probe, AI, dan capability detection memperoleh boundary eksplisit.

Workspace tidak lagi menjadi pemilik service; semua dependency diberikan dari AppKernel/CompositionRoot.

Tidak ada runtime dependency eksternal besar baru pada fase migrasi awal.

# 2. Prinsip Arsitektur V2

| ID | Prinsip | Makna operasional |
| --- | --- | --- |
| A-01 | Behavior before structure | Perilaku baseline lebih penting daripada bentuk kode baru. |
| A-02 | One authoritative project state | ProjectDocument + EditorController tetap truth. |
| A-03 | UI depends inward | Widget/workspace tidak boleh memanggil subprocess/filesystem/network langsung bila service port tersedia. |
| A-04 | Infrastructure replaceable | FFmpeg, filesystem, AI provider, cache adalah adapter di luar domain. |
| A-05 | No hidden global patch order | Dependency wiring harus eksplisit di CompositionRoot. |
| A-06 | Async has one lifecycle owner | Semua long-running task berada di TaskSupervisor/TaskScope. |
| A-07 | Immutable job inputs | Render/analysis/AI request memakai snapshot/token/revision. |
| A-08 | Deterministic cache | Cache key berasal dari source fingerprint + settings/version. |
| A-09 | Fail-closed at boundaries | Media berubah, stale revision, invalid output, atau permission violation tidak ditebak. |
| A-10 | Rollback is a feature | Setiap migration slice dapat kembali ke legacy adapter. |
| A-11 | Project format is technology-neutral | Project tidak menyimpan object khusus NumPy/Qt/FFmpeg/library eksternal. |
| A-12 | No duplicate engine truth | Preview/render/analysis boleh punya cache, tidak boleh punya project model sendiri. |

# 3. Target Layered Architecture

┌─────────────────────────────────────────────────────────────────────┐
│ PRESENTATION (PySide6)                                               │
│ Foundation Shell • 9 Workspaces • Inspector • Dialog • View Models  │
└──────────────────────────────┬──────────────────────────────────────┘
                               │ Commands / Queries / Events
┌──────────────────────────────▼──────────────────────────────────────┐
│ APPLICATION                                                         │
│ ProjectSession • WorkspaceRegistry • ProjectService • MediaService  │
│ PreviewCoordinator • RenderCoordinator • BeatCoordinator • AI Flow │
│ TaskSupervisor • CapabilityRegistry                                │
└──────────────────────────────┬──────────────────────────────────────┘
                               │ Ports / immutable DTOs
┌──────────────────────────────▼──────────────────────────────────────┐
│ DOMAIN                                                              │
│ ProjectDocument • EditorController • Commands • TimelineResolver    │
│ Render/Beat contracts • IDs • validation • behavior rules          │
└──────────────────────────────┬──────────────────────────────────────┘
                               │ Implemented by
┌──────────────────────────────▼──────────────────────────────────────┐
│ INFRASTRUCTURE / ADAPTERS                                           │
│ FFmpeg • ffprobe • filesystem • atomic IO • cache • recovery        │
│ Gemini provider/key vault • legacy compatibility adapters           │
└─────────────────────────────────────────────────────────────────────┘

## 3.1 Dependency rule

Domain tidak mengimpor PySide6, subprocess, filesystem UI, network, atau widget.

Application boleh bergantung pada Domain + Port interfaces, bukan concrete infrastructure.

Infrastructure mengimplementasikan port dan boleh memakai FFmpeg, OS, threads, DPAPI, JSON/filesystem.

Presentation menerima service/controller dari CompositionRoot; tidak mencari service global sendiri.

Compatibility layer hanya boleh berada di boundary, bukan menyusup menjadi second domain.

# 4. AppKernel / CompositionRoot

Saat ini main.py menjalankan 30 install_* yang memodifikasi class/metode secara runtime. Target V2 adalah satu composition root yang membuat service, registry, dan session secara eksplisit, lalu menyuntikkannya ke window/workspace.

main()
  → AppKernel.bootstrap()
      → CapabilityRegistry
      → CacheManager
      → TaskSupervisor
      → ProjectPersistence
      → MediaProbeService
      → PreviewEngine
      → RenderEngine
      → BeatAnalysisService
      → AIPlanningService
      → WorkspaceRegistry
  → create_main_window(kernel)
  → workspace factories receive ProjectSession + services

| Komponen | Tanggung jawab | Tidak boleh |
| --- | --- | --- |
| AppKernel | wiring, startup capability, lifetime root | menyimpan project business state |
| CompositionRoot | construct concrete adapters & services | melakukan logic editor |
| WorkspaceRegistry | route→workspace factory, activation/deactivation | menjadi state proyek |
| ProjectSession | current document/controller/path/selection/generation | mengakses FFmpeg langsung |

Migration rule Pada slice pertama, AppKernel boleh mengikat LegacyRenderAdapter, LegacyPreviewAdapter, LegacyPersistenceAdapter, dan LegacyWorkspaceInstaller. Ini sengaja: wiring baru lebih dahulu, implementation baru belakangan.

# 5. ProjectSession — Satu Runtime Owner

ProjectSession adalah konteks aplikasi untuk satu proyek aktif. Ia tidak mengganti ProjectDocument; ia mengelola ownership runtime yang sekarang tersebar pada Window, STEP11 integration, editor workspace, dan compatibility fields.

| State/owner | Isi | Persisted? |
| --- | --- | --- |
| EditorController | ProjectDocument + undo/redo + revision + dirty | ProjectDocument: ya; history: tidak |
| Project identity | project token + path + session generation | path: ya secara app context; generation: tidak |
| SelectionStore | song/media/layer/time selection | tidak |
| EventHub | domain/application notifications | tidak |
| Autosave coordinator | pending committed revision | recovery terpisah |
| TaskScope | task IDs dan cancel tokens milik project | tidak |
| Capabilities view | FFmpeg/AI/analysis availability snapshot | tidak |

## 5.1 Project switch contract

Stop accepting new mutations on old session.

Increment/invalidate project generation token.

Cancel or detach all TaskScope jobs belonging to old project.

Resolve dirty/save/discard UX through ProjectService.

Load/migrate document through ProjectPersistence.

Create/bind new ProjectSession.

Emit one PROJECT_OPENED lifecycle event.

Workspaces rebind to the new session; no workspace-local document clone survives.

# 6. TaskSupervisor & TaskScope

Async behavior saat ini ada pada media import, preview cache, AI provider, render, autosave, dan worker lain. Target V2 adalah satu lifecycle policy, bukan satu thread pool untuk semua pekerjaan.

| Konsep | Kontrak |
| --- | --- |
| TaskSupervisor | registry seluruh async job; submit/cancel/status/shutdown; tidak mengetahui business detail |
| TaskScope | scope per project/session/workspace; invalidate all saat project berganti |
| TaskToken | task_id + project_token + generation + cancellation handle |
| Completion guard | hasil hanya dikirim bila token masih current |
| Shutdown | close app menolak task baru, cancel cancellable, join bounded, detach safe non-critical |
| Progress | structured progress event; UI tidak parse log mentah untuk state |

## 6.1 Priority classes

Interactive: preview/playhead/media thumbnail — latency-first, stale work cancellable.

Foreground: render/export — user-visible, exclusive resource policy.

Background: autosave/cache/analysis — lower priority, coalesced.

Network: AI provider — revision/token guarded; cancellation does not mutate project.

D03-01 TaskSupervisor menjadi central lifecycle boundary. Implementasi awal membungkus worker existing; jangan langsung mengganti semua thread/executor dalam satu commit.

# 7. CapabilityRegistry

Capability detection sekarang tersebar (ffmpeg path, encoder preflight, AI key readiness, portable status). Target V2 menyatukan read-only capability snapshot agar UI dan service tidak melakukan probe sendiri-sendiri.

| Capability | Sumber | Refresh policy |
| --- | --- | --- |
| FFmpeg/ffprobe | bundled path + version probe | startup + explicit refresh |
| Encoder support | -encoders + runtime probe | startup/on render settings change |
| Hardware encoder | runtime one-frame encode | machine/session scoped |
| AI readiness | key pool summary + provider availability | on key/config changes |
| Beat analysis | NumPy installed + analysis implementation version | startup |
| Output folder | writable/free space | before project create/render |
| Portable assets | font/notices/tools presence | startup/build smoke |

# 8. MediaProbeService

MediaProbeService adalah satu-satunya application-facing contract untuk membaca metadata media. Initial adapter menggunakan ffprobe/current probe logic.

probe(path) -> MediaProbeResult
MediaProbeResult:
  canonical_path
  kind/container/codec
  duration
  width/height/fps
  audio sample rate/channels
  rotation/orientation
  file size/mtime/fingerprint
  warnings/errors

Probe tidak memodifikasi source.

Corrupt/unsupported media menghasilkan structured error, bukan exception text yang harus diparse UI.

Fingerprint format harus reusable oleh Render preflight, Preview cache, Beat cache, dan relink.

VFR/orientation metadata harus diekspos walau renderer belum memakai semuanya.

D03-02 ffprobe tetap concrete adapter awal. Tidak ada PyAV adoption pada fase ini.

# 9. CacheManager

Cache saat ini ada per domain. Target bukan satu mega-cache, melainkan satu policy/namespace manager yang membuat identity, quota, invalidation, metadata, dan cleanup konsisten.

| Namespace | Contoh payload | Key minimal |
| --- | --- | --- |
| media-preview | PNG thumbnail/wave preview | source fingerprint + preview spec + version |
| accurate-preview | rendered frame | project content hash + tick + canvas + compiler version |
| beat-analysis | JSON/NPZ-like neutral cache | audio fingerprint + analysis profile + algorithm version |
| template-thumb | thumbnail | template ID/version + render profile |
| probe | metadata result | source fingerprint + probe version |

Cache tidak pernah menjadi project truth.

Setiap cache entry mempunyai schema/version dan source fingerprint.

LRU/quota per namespace; cleanup error tidak boleh merusak project.

Atomic write + temp file; corrupt cache dianggap miss.

Project close tidak harus menghapus reusable media/beat cache.

D03-03 CacheManager menyatukan policy, bukan memaksa semua payload memakai format yang sama.

# 10. PreviewEngine

PreviewEngine menyediakan kontrak preview kepada UI. Initial implementation tetap memakai current AccuratePreviewService/Step08 compiler path agar parity aman.

PreviewRequest:
  immutable ProjectDocument snapshot
  project_token + revision
  time_tick
  output_size / quality mode
  generation

PreviewResult:
  artifact path / image payload
  source revision + tick
  warnings
  metrics (optional)

UI tidak boleh memanggil FFmpeg compiler langsung.

Preview request selalu snapshot/revision aware.

Scrubbing memakai generation/cancel semantics; hasil stale dibuang.

Fast preview boleh berbeda implementation, tetapi Accurate Preview tetap parity oracle.

BeatResponse dan Spectrum membaca analysis/timeline data yang sama dengan render.

D03-04 PreviewEngine facade dibuat sebelum decode optimization. Current FFmpeg accurate preview tetap canonical.

# 11. RenderEngine

RenderEngine menyatukan contract yang saat ini tersebar pada Render Center, preflight, RenderExecutor, compiler chain, process runner, verifier, dan transactional publisher.

RenderEngine
  preflight(RenderRequest) -> PreflightReport
  create_job(RenderRequest) -> RenderJob
  execute(RenderJob, TaskToken, callbacks) -> RenderResult

RenderRequest:
  immutable document snapshot
  render settings
  destination
  source fingerprint set

RenderResult:
  verified output
  ffprobe facts
  sidecars
  warnings
  execution metrics

| Sub-boundary | Initial adapter | Future target |
| --- | --- | --- |
| Compiler | Step08→V13→S11→FFmpegV2 chain | same semantics behind one CompilerPort |
| Process | Step10ProcessRunner | ProcessSupervisor adapter |
| Preflight | run_preflight STEP10 | RenderPreflightService |
| Verify | ffprobe verify_output | OutputVerifier port |
| Publish | publish_bundle_transactional | TransactionalPublisher port |

No direct compiler class imports from workspace after migration.

RenderEngine never reads mutable live document after job creation.

All output publication remains verification-first and rollback-capable.

Hardware encoder resolution remains a preflight decision, not UI guess.

D03-05 Do not flatten compiler inheritance until facade characterization tests prove all layer types/timeline modes. Facade first, consolidation later.

# 12. BeatAnalysisService

BeatAnalysisService adalah fitur arsitektural baru yang dirancang additive. Ia membaca audio source, menghasilkan data analisis deterministik, lalu animator/spectrum dapat memakainya. Ia tidak memiliki hak memodifikasi audio timing.

BeatAnalysisProfile:
  window/hop size
  band definitions
  smoothing
  peak sensitivity
  tempo mode
  algorithm_version

BeatAnalysis:
  duration
  RMS/energy envelope
  low/mid/high envelopes
  onset envelope
  beat timestamps + confidence
  optional BPM/phase
  silence regions
  source fingerprint
  analysis version

## 12.1 Storage rule

Analysis cache bukan ProjectDocument truth.

Project hanya boleh menyimpan user-facing BeatResponse settings/preset bila diperlukan.

Jika cache hilang, analysis dapat diregenerasi dari source.

Cache invalid bila source fingerprint atau algorithm version berubah.

## 12.2 BeatResponse layer

| Parameter target | Response source | Rule |
| --- | --- | --- |
| scale/zoom | beat or bass envelope | bounded multiplier |
| opacity/glow | energy envelope | smoothed |
| rotation | tempo phase | continuous; no audio retime |
| particles/burst | onset peak | short deterministic trigger |
| spectrum gain/thickness | band energy | same cached curve preview/render |
| transition accent | nearest beat | opt-in; timeline timing remains user/project-owned |

D03-06 BeatAnalysisService masuk architecture sekarang, tetapi NumPy dependency baru boleh diaktifkan setelah STEP testing/packaging gate. Bila NumPy tidak tersedia, aplikasi tetap bekerja dengan animation non-reactive.

# 13. ProjectPersistence & Recovery Boundary

Persistence harus menjadi satu application service yang menyatukan load/migrate/save/save-as/recovery tanpa membuat Project legacy kembali authoritative.

ProjectPersistence
  load(path) -> LoadedProject(ProjectDocument, compatibility_info)
  save(path, document) -> SaveReceipt
  save_as(path, document) -> SaveReceipt
  discover_recovery(project_identity) -> RecoveryCandidate?
  write_recovery(snapshot) -> RecoveryReceipt
  clear_recovery(project_identity)

Canonical save: stage → serialize → verify normalized ProjectDocument → atomic replace.

Recovery: separate envelope, never clear dirty as canonical save.

Legacy v1 import: migration only; source file not overwritten implicitly.

Future schema: fail-closed.

Compatibility envelope can remain internal adapter until all old consumers are retired.

D03-07 Legacy Project is isolated inside CompatProjectAdapter; no new V2 service may introduce fresh direct dependency on Project v1.

# 14. AIPlanningService

AI layer tetap optional. Arsitektur target memisahkan provider/network dari plan validation/execution agar provider tidak pernah menjadi mutation owner.

User prompt
  → AIContextBuilder (sanitized snapshot)
  → AIProviderPort
  → AgentPlan
  → PlanValidator (scope / permissions / revision / stable IDs)
  → PreviewDiff
  → explicit Execute
  → normal EditorController commands

GeminiKeyPool/DPAPI berada di infrastructure.

Provider output tidak boleh berisi arbitrary code/shell/filesystem mutation.

AI cancellation/stale response dikelola TaskSupervisor.

AI execute tetap satu transaction/Undo bila multi-action.

D03-08 AI Feature UI tidak lagi memegang concrete provider lifecycle; ia menggunakan AIPlanningService.

# 15. WorkspaceRegistry — Pengganti Patch UI Bertahap

Target akhir bukan menghapus FoundationShell, melainkan membuat setiap workspace menjadi explicit component yang didaftarkan melalui registry.

| Contract | Contoh |
| --- | --- |
| route_id | home / media / album / timeline / visual / template / spectrum / ai_agent / render |
| factory | create(context) -> WorkspaceBundle |
| context contribution | optional left/context panel |
| inspector contribution | optional inspector widget |
| timeline contribution | optional timeline panel |
| activate/deactivate | lifecycle hook tanpa project mutation |
| subscriptions | event/task subscriptions yang dapat dibersihkan |

## 15.1 Migration order workspace

| Urutan | Workspace | Alasan |
| --- | --- | --- |
| 1 | Beranda | lifecycle sederhana; validasi registry/shell |
| 2 | Media | uji async/task/probe/cache boundary |
| 3 | Album | uji ProjectDocument mutation + selection |
| 4 | Timeline | uji timing/selection/playhead contract |
| 5 | Visual | uji preview + media + timeline |
| 6 | Template | uji layer generation/catalog cache |
| 7 | Spectrum | uji preview/render/analysis parity |
| 8 | AI Agent | uji async/provider/command transaction |
| 9 | Render Center | terakhir karena menyentuh seluruh integrated state |

D03-09 Patch chain tidak dipotong dari tengah. Workspace dipindahkan satu per satu ke registry dengan legacy adapter tetap tersedia hingga route yang sama lulus tests.

# 16. Eventing & Application Notifications

DomainEventHub STEP11 sudah menyediakan fondasi yang baik. V2 mempertahankannya sebagai event notification bus yang non-reentrant; bus tidak boleh menjadi command/mutation channel.

Command path: explicit service/controller call.

Event path: notification setelah state committed.

Event selalu membawa project token/revision bila terkait project.

Subscriber failure tidak boleh membatalkan committed mutation; error dilaporkan terstruktur.

Workspace unsubscribe pada deactivation/dispose untuk mencegah stale callback.

# 17. Error Taxonomy

| Kategori | Contoh | UX policy |
| --- | --- | --- |
| ValidationError | invalid timeline/property/schema | inline/block action; no mutation |
| RevisionConflict | stale AI/workspace command | refresh + ask retry |
| MediaUnavailable | missing/changed/corrupt source | relink/block dependent operation |
| CapabilityUnavailable | FFmpeg/encoder/AI/NumPy absent | degrade/fallback where safe |
| TaskCancelled | user/project switch cancellation | not treated as crash |
| RenderPreflightBlock | disk/source/encoder invalid | block render with actionable reason |
| ExternalProcessError | FFmpeg/ffprobe failure | sanitized log + preserve outputs |
| PersistenceError | save/recovery failure | preserve canonical file; dirty remains |
| InternalInvariantError | unexpected impossible state | fail closed + diagnostic evidence |

# 18. Target Package Structure

Nama final dapat disesuaikan saat implementasi, tetapi dependency direction harus mengikuti struktur ini. Modul lama tetap hidup di root selama migrasi.

full_album_maker/
  domain/
    project.py
    commands.py
    timeline.py
    render_contracts.py
    beat_contracts.py
  application/
    kernel.py
    project_session.py
    project_service.py
    media_service.py
    preview_coordinator.py
    render_coordinator.py
    beat_coordinator.py
    ai_planning.py
    task_supervisor.py
    workspace_registry.py
    capability_registry.py
  ports/
    media_probe.py
    preview.py
    render.py
    persistence.py
    cache.py
    ai_provider.py
    beat_analysis.py
  infrastructure/
    ffmpeg/
    filesystem/
    cache/
    persistence/
    ai/
    beat/
  presentation/
    shell/
    workspaces/
  compat/
    legacy_project.py
    legacy_render.py
    legacy_preview.py
    legacy_workspace.py

# Existing modules remain until each migration slice is proven and retired.

# 19. Strategi Migrasi Bertahap

| Phase | Tujuan | Change class | Rollback |
| --- | --- | --- | --- |
| M0 Characterization | lock current behavior with tests/evidence | tests/docs only | baseline tests |
| M1 Composition Root | AppKernel + ports + legacy adapters; no behavior change | additive | old main/bootstrap |
| M2 Task Lifecycle | central token/cancel/status wrapping existing workers | wrapper | per-worker legacy path |
| M3 Persistence | ProjectPersistence wraps current save/recovery/migration | wrapper | legacy save adapter |
| M4 Render Facade | RenderEngine wraps STEP10 current chain | wrapper | direct STEP10 route |
| M5 Probe/Preview/Cache | service boundaries around current ffprobe/preview/cache | wrapper | legacy services |
| M6 Beat Analysis | additive analysis + cache + non-reactive fallback | new optional | feature off / no NumPy |
| M7 Workspace Registry | move 9 routes one-by-one out of monkey patch ownership | incremental UI wiring | route-specific legacy installer |
| M8 Legacy Bridge Retirement | remove direct Project v1 consumers after parity | subtractive | last passing migration tag |
| M9 Consolidation | rename/merge versioned modules only after owners are unique | cleanup | pre-cleanup tag |

## 19.1 Rule per migration slice

1. Capture current behavior and test evidence.

2. Introduce port/facade without changing result.

3. Route one call path through new facade.

4. Run focused + regression + portable-relevant tests.

5. Compare normalized state/output/artifacts.

6. Only then retire the old direct call path.

7. Keep rollback branch/tag until next slice is green.

8. Never combine architecture migration + feature redesign in one slice.

# 20. Gate Detail per Migration Phase

| Phase | Minimum PASS gate |
| --- | --- |
| M0 | behavior contracts C-01..C-20 mapped to tests; current main green |
| M1 | same production window/workspaces; no startup behavior diff; no new dependency |
| M2 | cancel/project-switch/close tests prove zero stale mutation; no thread leak |
| M3 | save/reopen normalized equality; failed save preserves old file; recovery semantics unchanged |
| M4 | packed/free, visual, spectrum, templates, AI-triggered render all produce equivalent render plan/verified output |
| M5 | preview parity; cache invalidation; corrupt/VFR/rotation fixture handling; no stale callback |
| M6 | beat cache deterministic; analysis does not alter audio timing; no-NumPy fallback works |
| M7 | each migrated workspace passes visual/state/selection/undo integration before next route |
| M8 | no production import/direct dependency on Project v1 except migration reader/compat archive |
| M9 | full suite + Windows portable + docs/handoff; no behavior or package regression |

# 21. Dual-Path / Feature Switch Policy

Selama migration, dua implementation path boleh hidup sementara hanya bila ada satu owner dan pemilihnya eksplisit. Dual-write terhadap project state dilarang.

Allowed: RenderEngine chooses LegacyRenderAdapter vs NewRenderAdapter for test/rollback.

Allowed: WorkspaceRegistry route flag selects legacy bundle vs migrated bundle.

Allowed: BeatAnalysis enabled/disabled independently.

Forbidden: both adapters mutate ProjectDocument for the same user action.

Forbidden: new ProjectDocument plus separate V2 project model.

Forbidden: preview and render each calculate independent beat timeline with different algorithms.

D03-10 Feature switches are migration safety tools, not permanent product settings unless user-facing behavior truly requires them.

# 22. Architecture Migration Test Strategy

| Test layer | Purpose |
| --- | --- |
| Contract tests | same port behavior across legacy/new adapters |
| Characterization tests | freeze existing behavior before internal refactor |
| Golden normalized state | compare ProjectDocument after workflow/actions |
| Render-plan tests | compare filters/events/timing without full long encode |
| Real FFmpeg smoke | verify actual media output for critical combinations |
| Visual screenshots | preserve workspace layout/route state |
| Concurrency tests | project switch, close, cancellation, stale completion |
| Fault injection | disk full, missing media, corrupt cache, failed publish, process crash |
| Portable smoke | no global Python/FFmpeg/key; relocation path; unicode/apostrophe |
| Performance regression | long album, many media, preview scrubbing, beat analysis |

## 22.1 Mandatory migration evidence

Before/after commit SHA.

Which port/service changed.

Focused test list + counts.

Full regression result.

Any real FFmpeg/Windows portable evidence required by slice.

Known limitation and rollback commit.

No claim of parity without direct evidence.

# 23. Performance & Resource Budgets (Planning Targets)

STEP 03 tidak menetapkan angka final tanpa benchmark hardware matrix, tetapi menetapkan arah budget agar architecture tidak membaik di atas kertas namun memburuk saat dipakai.

UI thread: tidak boleh melakukan media probe, FFmpeg process, network AI, beat FFT panjang, atau large filesystem scan.

Preview: stale requests harus cancellable/coalesced; queue tidak tumbuh tanpa batas.

Cache: bounded quota; cleanup incremental.

Beat analysis: once-per-fingerprint, reusable lintas preview/render.

Render: satu foreground encode utama per process baseline kecuali concurrency policy nanti dibuktikan.

Memory: render/analysis tidak memuat full-duration PCM/video frames ke RAM.

Startup: capability probe berat harus cached atau bounded; UI tidak menunggu hardware probes yang tidak perlu.

# 24. Diagnostics & Observability

| Data | Policy |
| --- | --- |
| Task ID | setiap async job |
| Project token/revision | log context tanpa expose API key |
| FFmpeg command | sanitized; sensitive path handling sesuai policy |
| Capability snapshot | version/encoder/source bundled vs system |
| Render result | verification facts + duration/fps/codec |
| Cache | hit/miss/invalidate reason; no source bytes |
| AI | provider/model/action IDs; no key |
| Error | typed category + human message + technical detail |

# 25. Dependency Introduction Policy

M1–M5: targetnya zero new runtime dependency.

NumPy hanya masuk pada M6 setelah size/startup/PyInstaller benchmark.

PyAV, SciPy, MLT, libopenshot, projectM tidak masuk migration core awal.

Setiap dependency baru harus dipin, license-recorded, smoke-tested, dan removable.

No dependency may silently bundle a second FFmpeg.

Windows portable artifact remains primary release target.

# 26. Legacy Retirement Criteria

Kode lama hanya boleh dihapus jika tidak lagi menjadi production owner dan seluruh behavior contract mempunyai pengganti yang sudah terbukti.

| Legacy area | Retire only when |
| --- | --- |
| main.py install chain | all target services/workspaces registered explicitly and production startup parity passes |
| Project v1 runtime bridge | no active workspace/service requires it; only migration reader remains |
| old renderer.py path | all production render/export consumers use RenderEngine and regression proves no feature loss |
| versioned compiler class | CompilerPort has one canonical implementation + exhaustive layer/timeline parity |
| workspace step installers | route migrated to WorkspaceRegistry + visual/state tests pass |
| per-domain async worker | TaskSupervisor owns lifecycle and close/project-switch tests pass |
| per-domain cache policy | CacheManager namespace migration + cache regeneration verified |

# 27. NO-GO Architecture Decisions

No big-bang rewrite.

No second ProjectDocument-like state model.

No full engine swap to MLT/libopenshot/projectM.

No Electron/web stack rewrite.

No Python 3.12 upgrade merely for PyAV/librosa.

No direct UI→subprocess/filesystem/network after corresponding port exists.

No removal of transactional save/render publication.

No background task without cancellation/invalidation ownership.

No beat analysis that retimes audio automatically.

No project schema storing NumPy arrays, Qt objects, FFmpeg command strings, or provider-specific objects.

No dependency license change hidden inside ZIP release.

No architecture cleanup commit mixed with user-visible feature redesign.

# 28. Keputusan Resmi STEP 03

| ID | Keputusan |
| --- | --- |
| D03-01 | TaskSupervisor/TaskScope menjadi central async lifecycle boundary. |
| D03-02 | MediaProbeService memakai ffprobe/current logic sebagai initial adapter. |
| D03-03 | CacheManager menyatukan policy/namespace/invalidation, bukan payload format. |
| D03-04 | PreviewEngine facade diperkenalkan sebelum decode optimization; FFmpeg accurate preview tetap canonical. |
| D03-05 | RenderEngine membungkus STEP10/Step08→V13→S11→FFmpegV2 chain sebelum compiler consolidation. |
| D03-06 | BeatAnalysisService additive; FFmpeg PCM + optional NumPy candidate; non-reactive fallback wajib. |
| D03-07 | ProjectPersistence mengisolasi legacy compatibility; tidak ada dependency baru ke Project v1. |
| D03-08 | AI provider dipisah dari validation/execution melalui AIPlanningService. |
| D03-09 | WorkspaceRegistry mengganti runtime patch ownership satu route per satu route. |
| D03-10 | Dual-path hanya untuk rollback/testing; dual-write project state dilarang. |
| D03-11 | AppKernel/CompositionRoot menjadi satu tempat dependency wiring. |
| D03-12 | Domain tetap technology-neutral dan bebas PySide6/subprocess/network. |
| D03-13 | ProjectSession menjadi owner runtime per project tanpa mengganti ProjectDocument. |
| D03-14 | Python >=3.11, FFmpeg, PySide6, project schema v2, dan Windows portable tetap frozen. |
| D03-15 | Migration urutan M0→M9; tidak boleh lompat ke cleanup sebelum ownership/parity terbukti. |

# 29. Gate STEP 03

| Gate | Kriteria | Status |
| --- | --- | --- |
| G03-01 | Layer/dependency direction ditetapkan | PASS |
| G03-02 | CompositionRoot/AppKernel ditetapkan | PASS |
| G03-03 | ProjectSession & state ownership ditetapkan | PASS |
| G03-04 | Task lifecycle architecture ditetapkan | PASS |
| G03-05 | Probe/Preview/Render/Cache/Persistence ports ditetapkan | PASS |
| G03-06 | BeatAnalysis architecture ditetapkan | PASS |
| G03-07 | AI boundary ditetapkan | PASS |
| G03-08 | WorkspaceRegistry migration ditetapkan | PASS |
| G03-09 | M0–M9 migration + rollback gates ditetapkan | PASS |
| G03-10 | Legacy retirement criteria ditetapkan | PASS |
| G03-11 | Dependency/license decisions STEP02 dipatuhi | PASS |
| G03-12 | Tidak ada coding/source change STEP03 | PASS |

FINAL STEP 03 GATE PASS. Target architecture dan urutan migrasi sudah cukup jelas untuk menjadi input STEP 04. Coding tetap BLOCKED. STEP 04 harus merancang hardening stabilitas/lifecycle/error/recovery di atas boundary ini, termasuk failure matrix, cancellation, shutdown, stale-result protection, crash recovery, dan observability.

# 30. Handoff ke STEP 04

| Fokus STEP 04 | Input wajib dari STEP 03 |
| --- | --- |
| Process lifecycle | TaskSupervisor + TaskScope + typed cancellation |
| Project switch | generation invalidation + worker drain/detach policy |
| App close | bounded shutdown + render protection + autosave/recovery ordering |
| Errors | typed taxonomy + actionable UX + sanitized diagnostics |
| Recovery | canonical save vs autosave/recovery separation |
| Render failure | stage/verify/publish rollback invariants |
| Cache failure | corrupt cache=miss; cleanup non-fatal |
| AI/network | stale plan/revision guard; provider failure=0 mutation |
| Fault injection | disk full, missing media, changed media, process crash, invalid key, stale callback |

# Lampiran A — Current-to-Target Ownership Map

| Current owner/path | Target owner | Migration note |
| --- | --- | --- |
| main.py 30 install_* | AppKernel + WorkspaceRegistry | initially may invoke LegacyWorkspaceInstaller internally |
| FoundationMainWindow fields | ProjectSession + application services | window becomes presentation host |
| media_feature worker | TaskSupervisor + MediaService | wrap first, replace later |
| MediaPreviewCache own threads | TaskSupervisor-compatible PreviewCache adapter | preserve bounded/stale semantics |
| AccuratePreviewService | PreviewEngine legacy adapter | canonical parity path |
| STEP10 render stack | RenderEngine legacy adapter | no compiler change in first slice |
| STEP11 autosave/recovery | ProjectPersistence + TaskSupervisor | preserve recovery envelope semantics |
| AI AsyncAgentProvider | AIPlanningService + TaskSupervisor | same sanitized provider contract |
| per-step route handlers | WorkspaceRegistry bundles | migrate one route at a time |
| legacy Project bridge | CompatProjectAdapter | retire last, not first |

# Lampiran B — Port Contract Checklist

MediaProbePort: deterministic metadata + fingerprint; no UI.

PreviewPort: immutable request; revision/token result; cancellable.

RenderPort: preflight/job/execute/result; immutable snapshot; verified publish.

CachePort: namespace/key/get/put/invalidate/cleanup; corrupt=miss.

PersistencePort: load/migrate/save/recovery; atomic + verified.

BeatAnalysisPort: source fingerprint + profile -> deterministic BeatAnalysis.

AIProviderPort: sanitized context -> interpretation/plan only.

TaskPort: submit/cancel/status/invalidate/shutdown.

CapabilityPort: immutable capability facts; no mutation.

WorkspaceFactoryPort: construct bundle from session/services; disposable subscriptions.

# Lampiran C — Source Files yang Menjadi Migration Anchors

src/full_album_maker/main.py

src/full_album_maker/foundation_window.py

src/full_album_maker/foundation_shell.py

src/full_album_maker/editor_models.py

src/full_album_maker/editor_controller.py

src/full_album_maker/editor_session.py

src/full_album_maker/integration_core_step11.py

src/full_album_maker/integration_feature_step11.py

src/full_album_maker/integration_lifecycle_step11.py

src/full_album_maker/media_feature.py

src/full_album_maker/media_preview_cache.py

src/full_album_maker/preview_service.py

src/full_album_maker/render_preflight_step10.py

src/full_album_maker/render_executor_step10.py

src/full_album_maker/spectrum_render_step08.py

src/full_album_maker/v13_render_graph.py

src/full_album_maker/s11_render_graph.py

src/full_album_maker/render_graph.py

src/full_album_maker/ai_async_step09.py

src/full_album_maker/ai_provider_step09.py

src/full_album_maker/key_pool.py

src/full_album_maker/project_repository.py

src/full_album_maker/project_migrations.py

src/full_album_maker/atomic_io.py

src/full_album_maker/atomic_bundle.py