V2 FULL-ALBUM-MAKER

# STEP 04
HARDENING STABILITAS, LIFECYCLE,
ERROR HANDLING & RECOVERY

Failure contract, shutdown ordering, process ownership, stale-result protection, crash recovery, dan diagnostic policy

| STATUS STEP | COMPLETE — GATE PASS |
| --- | --- |

| FASE | PLANNING — CODING MASIH BLOCKED |
| --- | --- |

| INPUT | STEP 01 behavior contracts + STEP 03 target architecture |
| --- | --- |

| PRINSIP | Fail-closed • Recoverable • Observable • Idempotent |
| --- | --- |

Keputusan utama STEP 04 Stabilitas V2 dibangun dengan satu ownership model untuk task/process, state machine lifecycle yang eksplisit, cancellation idempotent, stale-result guard berbasis project token + generation, dan pola Stage → Verify → Publish untuk semua operasi yang dapat merusak data. Recovery dibedakan menurut jenis data; tidak ada satu mekanisme recovery yang dipakai untuk semua hal.

STEP 04 tidak memperbaiki kode. Dokumen ini menetapkan failure behavior yang wajib diterapkan dan diuji pada fase implementasi.

# 1. Ringkasan Eksekutif

Baseline sudah memiliki banyak mekanisme hardening yang bagus: render cancel, ffprobe verification, transactional publish, atomic save, recovery envelope, generation guard pada AI/preview, dan source integrity check. Masalah utamanya bukan ketiadaan safety, melainkan safety tersebut tersebar di beberapa layer dengan ownership dan shutdown policy yang berbeda. STEP 04 menyatukan kontrak, bukan mengganti prinsip yang telah terbukti.

Cancellation dibedakan dari failure; cancel tidak boleh menghasilkan popup crash atau output parsial.

Project switch/close harus invalidasi generation sebelum worker lama dapat commit hasil.

External process memiliki satu supervisor yang bertanggung jawab terminate→grace→kill→reap.

No orphan worker/process setelah app close normal.

Save/render publication tidak menyentuh canonical target sebelum verification selesai.

Recovery file tidak pernah dianggap canonical save.

Corrupt cache diregenerasi; corrupt project/recovery tidak ditebak.

Setiap failure memiliki typed error, user message, technical evidence, dan recovery action.

Diagnostic logs wajib sanitize credential dan membatasi ukuran.

Failure injection tests menjadi requirement, bukan optional.

# 2. Baseline Safety yang Sudah Ada

| Area | Mekanisme baseline | Pertahankan? |
| --- | --- | --- |
| Legacy render | global cancel + terminate/kill + active renderer registry | ya, sebagai characterization |
| STEP10 render | cancel event + process terminate/kill + stderr drain + final cleanup | ya, pindahkan ke ProcessSupervisor |
| Render output | staged output + ffprobe verify + transactional publish | WAJIB |
| Bundle recovery | journal preparing/publishing/committed + rollback | WAJIB |
| Project save | stage JSON + semantic verify + os.replace | WAJIB |
| Autosave | immutable committed revision + generation coalescing | WAJIB |
| Recovery | separate envelope + project token/revision/signature | WAJIB |
| AI async | generation token + defensive context copy + stale discard | WAJIB |
| Spectrum preview | generation + pending futures + stale discard | WAJIB |
| Media import | project object guard before applying worker result | WAJIB, upgrade token |
| Media preview | generation guard + daemon workers | upgrade lifecycle ownership |
| Log safety | render sanitization for secretish values | expand to diagnostics |

Audit note Beberapa worker mempunyai close()/invalidate(), tetapi tidak semua. Render Center close() melakukan executor shutdown(wait=False), MediaPreviewCache menggunakan daemon thread tanpa explicit close(), dan legacy/STEP10 render mempunyai cancel implementation berbeda. Ini adalah alasan untuk central lifecycle design, bukan bukti bahwa aplikasi saat ini selalu bocor process.

# 3. Unified Lifecycle Model

Setiap task asynchronous atau external process harus berada dalam lifecycle yang sama meskipun implementasinya berbeda.

CREATED
  → QUEUED
  → STARTING
  → RUNNING
      ├─ CANCELLING → CANCELLED
      ├─ FAILED
      └─ COMPLETING → COMPLETED

App / Project lifecycle:
ACTIVE
  → QUIESCING
  → SAVING/RECOVERY_DECISION
  → CANCELLING_TASKS
  → DRAINING
  → DISPOSING
  → CLOSED

| State | Invariant |
| --- | --- |
| CREATED/QUEUED | belum boleh menyentuh final output |
| STARTING | task token, owner, generation, resource claims sudah tercatat |
| RUNNING | progress/log terstruktur; cancellation observable |
| CANCELLING | cancel idempotent; tidak menerima mutasi baru |
| COMPLETING | hasil diverifikasi sebelum dipublish/apply |
| COMPLETED | final result resmi dan immutable |
| FAILED | failure typed; partial/staging dibersihkan atau recovery journal dipertahankan |
| CANCELLED | bukan error crash; canonical data tidak berubah |

# 4. Task Identity & Ownership

TaskToken
  task_id
  kind
  owner_scope_id
  project_token
  project_generation
  request_generation
  created_at
  cancellation_handle
  criticality

Semua task project-bound membawa project_token dan project_generation.

Completion hanya boleh apply bila token masih current.

Task yang tidak project-bound tetap memiliki owner_scope dan app generation.

UI object bukan owner lifetime utama; TaskSupervisor/TaskScope adalah owner.

Signal/callback dari task yang disposed harus no-op, bukan access widget yang sudah dihancurkan.

D04-01 TaskToken menjadi kontrak mandatory untuk task baru; adapter legacy dapat memetakan identity lama ke token tanpa rewrite worker langsung.

# 5. ProcessSupervisor — External Process Ownership

FFmpeg dan ffprobe adalah sumber risiko terbesar untuk orphan process dan blocked pipes. Semua subprocess jangka panjang harus berada di ProcessSupervisor.

| Tanggung jawab | Design |
| --- | --- |
| Spawn | args list, no shell=True; environment explicit; cwd explicit bila perlu |
| Pipes | stdout/stderr selalu didrain; bounded log buffer |
| Cancel | set cancellation → terminate → wait grace → kill → wait/reap |
| Timeout | timeout typed sebagai ExternalProcessTimeout |
| Exit | return code + tail logs + elapsed + process metadata |
| Registration | process ID/handle terhubung ke TaskToken |
| Shutdown | cancel all owned process; bounded reap |
| Secrets | args/log sanitized sebelum disimpan/ditampilkan |

## 5.1 Cancellation escalation

cancel requested
  1. mark token CANCELLING
  2. terminate()
  3. wait grace window
  4. if alive → kill()
  5. wait/reap
  6. drain/join pipe readers
  7. mark CANCELLED

Cancellation grace time menjadi config internal, bukan user preference.

Kill failure menghasilkan failure evidence tetapi app tetap melanjutkan shutdown dengan warning.

Process cleanup berada di finally dan harus aman bila dipanggil dua kali.

D04-02 Legacy RenderLifecycle dan Step10ProcessRunner akhirnya harus menggunakan satu ProcessSupervisor contract; sampai migrasi, behavior keduanya dipertahankan lewat adapter.

# 6. Application Close Ordering

Close event harus menjadi orchestration yang deterministik. Tidak boleh bergantung pada urutan monkey-patch closeEvent.

| Urutan | Aksi | Jika gagal |
| --- | --- | --- |
| 1 | set app state QUIESCING; blok request baru | tetap lanjut |
| 2 | cek foreground render/export | minta cancel/return to app bila user menolak |
| 3 | resolve dirty Save/Discard/Cancel | Cancel close bila user membatalkan |
| 4 | invalidate project/app generations | stale callback langsung no-op |
| 5 | stop timers/debounce; freeze autosave queue | tetap lanjut |
| 6 | cancel task scopes | record task yang tidak merespons |
| 7 | drain critical task bounded | warning jika timeout |
| 8 | flush/finish recovery decision | jangan overwrite canonical project |
| 9 | close preview/AI/cache executors and process supervisor | force cleanup bounded |
| 10 | dispose workspace subscriptions/widgets | ignore late callbacks |
| 11 | write final diagnostics/session marker bila perlu | best effort |
| 12 | accept close | tidak ada worker yang boleh mutate project setelah ini |

## 6.1 Close while render active

Default UX: aplikasi tidak langsung hilang saat render aktif.

Jika user memilih cancel+close: render masuk CANCELLING, window tetap hidup sampai process reaped atau hard timeout.

Final output lama harus tetap aman.

Jika forced-kill gagal, tampilkan warning bahwa process eksternal mungkin perlu ditutup OS; record PID.

Close tidak boleh menunggu tanpa batas.

D04-03 Close orchestration menjadi ApplicationLifecycleService, bukan rangkaian closeEvent patch.

# 7. Project Switch / New Project Ordering

| Step | Contract |
| --- | --- |
| P1 | resolve dirty project first |
| P2 | set old ProjectSession QUIESCING |
| P3 | increment project generation before any I/O for new project |
| P4 | cancel old project TaskScope |
| P5 | preview/AI/import completions from old token become no-op |
| P6 | optional valid recovery snapshot for discarded/dirty project per policy |
| P7 | load + validate/migrate new project off canonical old state |
| P8 | only after success bind new ProjectSession |
| P9 | emit PROJECT_OPENED once; workspace rebind |
| P10 | if load fails, old project remains current and usable |

D04-04 Project switch must be transactional from the user's perspective: either new project becomes current completely, or old project remains current.

# 8. Typed Error Taxonomy

| Type | Contoh | User severity | Default recovery |
| --- | --- | --- | --- |
| UserInputError | invalid number/path/selection | INFO/WARN | keep state; explain correction |
| ValidationError | timeline/schema/action invalid | WARN/BLOCK | 0 mutation |
| RevisionConflict | stale AI/command | WARN | refresh + retry |
| MediaUnavailableError | missing/corrupt/changed media | BLOCK dependent op | relink/replace source |
| CapabilityError | FFmpeg/encoder/NumPy/AI unavailable | WARN/BLOCK | fallback or guide |
| TaskCancelled | user/app/project cancellation | INFO | no popup crash |
| TaskTimeout | worker/process exceeds bound | WARN/ERROR | cancel/kill + evidence |
| ExternalProcessError | FFmpeg/ffprobe non-zero | ERROR | preserve canonical output |
| PersistenceError | save/recovery/atomic publish failure | ERROR | dirty remains; preserve old file |
| RecoveryError | invalid recovery/journal | ERROR | quarantine evidence; no guess |
| CacheError | cache read/write/corrupt | WARN | treat as miss/regenerate |
| NetworkProviderError | Gemini HTTP/network | WARN | 0 mutation; retry/failover |
| InternalInvariantError | impossible state/bug | ERROR | fail closed + diagnostic bundle |

## 8.1 Error object contract

AppError
  code
  category
  user_message
  technical_message
  severity
  retryable
  recovery_action
  task_id
  project_token
  revision
  cause_type
  evidence_refs

UI menampilkan user_message; technical detail masuk log/diagnostics.

Secret/path sensitivity mengikuti sanitization policy.

String matching error text untuk menentukan logic dilarang bila typed error tersedia.

# 9. Retry, Backoff, dan Idempotency

| Operation | Retry policy |
| --- | --- |
| FFmpeg render | tidak auto-retry penuh; user/manual retry setelah cause diketahui |
| ffprobe small probe | boleh 1 limited retry untuk transient spawn/IO |
| AI network | bounded retry/backoff sesuai current key pool; rotate key untuk quota/key-specific |
| Autosave | retry pada edit/timer berikut; tidak loop agresif |
| Cache write | best effort; cache miss allowed |
| Media probe | manual retry/relink; no infinite retry |
| Transactional publish | rollback, lalu fail; jangan auto-publish ulang tanpa revalidation |

Retry hanya untuk operation yang idempotent atau mempunyai idempotency token.

Retry tidak boleh mengulang project mutation yang mungkin sudah commit.

AI plan generation boleh retry network; AI execute tidak boleh auto-repeat setelah uncertain commit.

D04-05 Retry policy berada di service boundary; UI tidak membuat loop retry sendiri.

# 10. Canonical Save Hardening

Current staged+semantic-verify save menjadi kontrak resmi ProjectPersistence.

snapshot committed ProjectDocument
  → serialize stage on same filesystem
  → fsync stage
  → deserialize stage
  → validate schema
  → normalized hash == expected
  → atomic replace canonical
  → mark saved ONLY after replace success

Save As path identity berubah hanya setelah publish sukses.

Disk full/permission denied/antivirus lock: canonical lama tetap ada, dirty tetap true.

Temp/stage cleanup best effort; debris dapat dibersihkan di startup maintenance.

Canonical save tidak bergantung pada autosave status.

Recent-project list diupdate setelah save success, bukan sebelum.

D04-06 Canonical save menggunakan immutable committed snapshot; tidak serialize live object yang masih dapat berubah di worker lain.

# 11. Autosave & Recovery Hardening

Autosave adalah crash-recovery convenience, bukan second save system. Current generation-coalescing design dipertahankan dan diperjelas.

| Rule | Contract |
| --- | --- |
| Snapshot | hanya committed ProjectDocument revision |
| Debounce | coalesce cepat; latest revision wins |
| Writer | background task dengan project token |
| File | separate recovery envelope, atomic |
| Validation | format/version/token/revision/signature/document validation |
| Success | tidak clear canonical dirty |
| Failure | surface status; user tetap dapat manual Save |
| Project switch | old completion tidak mengubah current UI state |
| Discard | recovery untuk explicitly discarded changes dibersihkan |

## 11.1 Recovery candidate policy

Read recovery envelope strictly.

If corrupt: quarantine/rename with timestamp; never auto-delete silently.

Compare project identity/token and normalized hash.

If same as canonical: cleanup recovery.

If older than canonical: do not auto-restore.

If newer/different: offer Restore / Ignore; display revision/time.

Restore loads to live session as dirty document; user must Save to make canonical.

After successful canonical Save, clear matching recovery.

D04-07 Recovery store must distinguish CORRUPT, STALE, SAME, NEWER, FOREIGN. Current discover()->None behavior for any invalid recovery is insufficient as final V2 observability policy.

# 12. Render Transaction Recovery

Render output recovery tetap menggunakan journal transaction karena multi-file output tidak dapat dipublish atomically dalam satu syscall.

| Journal state | Startup recovery action |
| --- | --- |
| preparing | no publish assumed; cleanup safe stages/backups if validated |
| publishing | rollback previous finals; remove new-only partial targets |
| committed | keep new finals; cleanup backup/journal debris |
| invalid/corrupt journal | do not guess; quarantine journal + backups; user-visible warning |

Journal payload versioned.

Target paths validated stay inside intended output directory.

Recovery process itself must be idempotent.

Rollback failure preserves evidence rather than deleting backups.

Output folder scan bounded to app-specific journal prefix.

D04-08 Render journal recovery menjadi TransactionRecoveryService dengan strict validation dan typed recovery result.

# 13. Cache Failure & Recovery Policy

| Failure | Behavior |
| --- | --- |
| cache file missing | MISS → regenerate |
| cache file zero byte | delete/quarantine → regenerate |
| metadata missing | MISS unless payload independently verifiable |
| metadata parse error | quarantine entry → regenerate |
| source fingerprint mismatch | MISS; never reuse |
| cache directory not writable | disable caching for session; feature still works if possible |
| cleanup failure | log warning; do not fail project |
| cache full/quota exceeded | LRU cleanup then retry once |
| analysis cache algorithm version mismatch | MISS → regenerate |

D04-09 Cache corruption is not a project corruption. Cache errors should degrade performance, not destroy editability.

# 14. Source Integrity & Relink Policy

Required media source missing/unreadable blocks dependent preview/render but project remains open.

Fingerprint mismatch on queued render is BLOCK, not warning, when fingerprint is authoritative.

Relink must update source identity through explicit command/service and invalidate affected caches.

Changed source after render queue means job re-preflight fails; queued snapshot is not silently rebound.

Source path never overwritten by output.

No automatic destructive file repair.

# 15. AI/Network Failure Policy

| Failure | Behavior |
| --- | --- |
| No API key | AI unavailable; manual app remains fully usable |
| Invalid/revoked key | disable/quarantine key per existing policy; try next |
| 429/quota | cooldown; rotate when available |
| 403 account/quota | cooldown key/account-specific; no project mutation |
| 5xx/network | bounded retry/backoff |
| Malformed provider response | reject plan; 0 mutation |
| Unknown action | reject; 0 mutation |
| Stale revision/project | discard/replan required |
| User cancels request | generation invalidation; late response ignored |

Provider cannot access EditorController directly.

Network timeout/cancel does not imply provider request was physically aborted; stale guard is authoritative.

AI execution result must distinguish plan generation failure vs command validation vs commit failure.

D04-10 AI failure never blocks manual editing, save, preview, or render.

# 16. Resource Pressure Policy

## 16.1 Disk

Preflight estimates render output + staging + safety margin before starting.

Save checks target parent existence/writability; disk-full failure preserves canonical.

Caches have quota and may be evicted.

Temp/work directories cleaned after job; old debris maintenance runs bounded at startup.

Never delete unknown files in output/temp directories.

## 16.2 Memory

Do not load full album PCM/video frames into memory.

Beat analysis streams/chunks PCM and stores reduced envelopes, not raw full-length PCM.

Preview cache workers bounded.

Log buffers bounded.

Huge project data operations prefer immutable snapshots with awareness of clone cost; optimize only after benchmark.

# 17. Stale-Result Protection Matrix

| Operation | Identity guard | If stale |
| --- | --- | --- |
| Media import | project_token + generation + source request ID | discard result; cleanup temp |
| Media preview | project generation + asset fingerprint | do not emit/apply |
| Accurate preview | project token + revision + request generation | discard artifact reference; cache may remain reusable |
| Spectrum preview | document signature + request generation | discard UI result |
| AI provider | project ID + revision + context fingerprint + request generation | discard; 0 mutation |
| Autosave | project token + autosave generation | may keep valid file but do not update latest UI status |
| Render preflight | settings signature + request generation + document snapshot | discard report |
| Render execution | immutable RenderJob attempt_id | result belongs only to queued job |
| Beat analysis | source fingerprint + profile/algorithm version + generation | cache result only if valid; no live UI mutation |

D04-11 Object identity checks seperti `self.project is project_ref` boleh tetap sebagai legacy guard, tetapi target V2 memakai stable project token + generation agar tidak bergantung Python object lifetime.

# 18. Diagnostics & Evidence Bundle

Tujuan diagnostics bukan mengumpulkan semua data pengguna, tetapi membuat bug dapat direproduksi tanpa membocorkan credential.

| Included | Policy |
| --- | --- |
| App version/commit | ya |
| OS/Python/PySide6 | ya |
| FFmpeg/ffprobe version + capability source | ya |
| Project schema/revision/hash | hash/IDs saja; tidak harus full project |
| Task/process state | task IDs, kind, state, elapsed, PID if relevant |
| Last sanitized logs | bounded |
| Recent typed errors | bounded |
| Cache stats | counts/size/hit-miss; no source bytes |
| Render verification facts | codec/resolution/fps/duration |
| API keys/tokens | NEVER |
| Raw private media | NEVER |

Filesystem paths dapat dimask/relativized pada diagnostic export mode.

Diagnostic bundle generation best effort; tidak boleh memblok close.

User controls explicit export of diagnostics.

D04-12 Sanitization policy diperluas dari render log ke seluruh diagnostic pipeline.

# 19. Startup Recovery Sequence

App bootstrap
  1. verify portable directories / capabilities (bounded)
  2. recover known render transaction journals
  3. quarantine invalid app-specific journals
  4. scan limited temp debris / stale session markers
  5. initialize cache manager; corrupt entry => miss
  6. load user preferences
  7. create ProjectSession/Home
  8. discover project recovery only when relevant
  9. never auto-open/overwrite project solely because recovery exists

Startup recovery scope limited to app-owned paths/prefixes.

Never traverse arbitrary user directories recursively.

Recovery failures surface warning but app should still open if safe.

# 20. Failure Injection Matrix

| Scenario | Expected invariant | Evidence test |
| --- | --- | --- |
| FFmpeg hangs | cancel→terminate→kill→reap bounded | process fake + timeout |
| FFmpeg non-zero | no final publish; sanitized tail | executor test |
| ffprobe verifier fails | staged deleted; final old preserved | verifier injection |
| disk full during save | canonical old file intact; dirty true | writer fault |
| disk full during render stage | no publish; task failed | filesystem fault |
| replace fails mid-bundle | all old files restored or evidence preserved | transaction fault |
| app crash during publishing | startup journal rollback/cleanup | journal fixtures |
| corrupt recovery JSON | quarantine + warning; no auto restore | recovery fixture |
| autosave worker finishes stale | does not claim latest revision | generation test |
| project switches during import | old result discarded | async test |
| project switches during preview | old result discarded | generation test |
| AI result arrives late | 0 mutation | async provider test |
| close during render | cancel/drain then close | UI lifecycle test |
| close during preview/AI | invalidate + bounded executor shutdown | lifecycle test |
| cache file corrupt | regenerate; project unaffected | cache fixture |
| media changes after queue | critical preflight blocks | render preflight test |
| hardware encoder advertised but unusable | runtime probe fallback/block | capability test |
| invalid Gemini key | disable/rotate; manual unaffected | key pool test |
| Unicode/apostrophe path | save/cache/render portable success | Windows smoke |

# 21. Shutdown Budget Policy

Angka final akan divalidasi di testing, tetapi implementation harus mempunyai batas waktu eksplisit. Tidak ada `wait()` tanpa batas untuk worker eksternal saat user menutup aplikasi.

| Resource | Policy planning |
| --- | --- |
| Render process | graceful terminate window lalu forced kill |
| Pipe reader | join bounded setelah process exit |
| Autosave | wait critical short bounded; canonical save remains user-controlled |
| Preview/cache worker | invalidate + cancel pending; no need wait full heavy decode indefinitely |
| AI network | invalidate; executor shutdown bounded/non-blocking after result cannot mutate |
| Media import | invalidate; worker may finish but cannot mutate old/new project |
| Beat analysis | cancel cooperative per chunk; discard stale result |

D04-13 Exact timeout values are implementation/testing constants, not hardcoded UX promises. Gate is bounded shutdown and zero post-close mutation.

# 22. Concurrency Invariants

UI/Qt widgets are only mutated on the owner/UI thread.

Worker receives immutable snapshot/copy or read-only descriptors.

Project mutation occurs only through EditorController/Application service on controlled thread.

No lock held during network I/O or long subprocess wait unless lock purpose specifically requires it.

No callback invoked while internal lock is held if callback may re-enter service.

Lock ordering documented for TaskSupervisor/ProcessSupervisor/ProjectSession where multiple locks exist.

Thread pool shutdown never called from its own worker thread in a way that deadlocks.

Double-cancel/double-close/double-completion safe and idempotent.

# 23. Recovery Is Layered, Not One Feature

| Layer | Protects | Mechanism |
| --- | --- | --- |
| Canonical project save | user project file | stage+verify+atomic replace |
| Autosave recovery | unsaved committed edits | separate signed/hash envelope |
| Render transaction | final video + sidecars | journal + backups + rollback |
| Cache | performance artifacts | fingerprint/version + regenerate |
| AI | remote request uncertainty | revision/generation guard; no direct mutation |
| Task/process | runtime lifecycle | token + cancel + reap |
| Diagnostics | debug evidence | sanitized bounded bundle |

# 24. Mapping ke Strategi Migrasi STEP 03

| Migration phase | STEP04 hardening prerequisite |
| --- | --- |
| M0 Characterization | failure contracts dan injection tests ditambahkan |
| M1 Composition Root | ApplicationLifecycleService + error reporter interfaces |
| M2 Task Lifecycle | TaskSupervisor + ProcessSupervisor implemented; largest STEP04 implementation |
| M3 Persistence | typed save/recovery + strict recovery classification |
| M4 Render Facade | ProcessSupervisor + TransactionRecoveryService integrated |
| M5 Probe/Preview/Cache | generation token + CacheManager recovery policy |
| M6 Beat Analysis | cancel per chunk + source fingerprint + cache version |
| M7 Workspace Registry | dispose/subscription lifecycle contract |
| M8 Legacy Retirement | prove no old worker/process owner remains |
| M9 Consolidation | remove duplicate error/cancel implementations only after parity |

# 25. Rencana Implementasi Hardening (Untuk SOL Nanti)

| H-Step | Pekerjaan | Mengapa urutannya ini |
| --- | --- | --- |
| H1 | add typed AppError + Result/diagnostic helpers | common vocabulary dulu |
| H2 | TaskToken/TaskScope/TaskSupervisor wrapper | identity/cancel owner |
| H3 | ProcessSupervisor adapter around current FFmpeg process runners | orphan/process safety |
| H4 | ApplicationLifecycleService close/project-switch orchestration | central ordering |
| H5 | ProjectPersistence/recovery classification | data safety |
| H6 | CacheManager failure/quarantine policy | non-critical resilience |
| H7 | migrate AI/preview/import worker completion guards to token contract | stale safety |
| H8 | migrate RenderAsyncBridge to Task/Process supervisor | foreground lifecycle |
| H9 | diagnostic evidence bundle + sanitization | supportability |
| H10 | fault injection + Windows portable shutdown tests | proof before cleanup |

## 25.1 Critical rule

No cleanup-first Jangan menghapus current render_lifecycle, generation guards, recovery code, atau close hooks lebih dulu. Implementasi baru harus membungkus dan membuktikan invariants terlebih dahulu. Duplicate safety baru dipensiunkan ketika owner baru sudah production-proven.

# 26. Test Strategy STEP 04

| Suite | Required |
| --- | --- |
| Unit | state machine transitions, idempotent cancel/close, typed error mapping |
| Concurrency | out-of-order completion, double cancel, shutdown race, project switch race |
| Process | terminate/kill/reap, stdout/stderr drain, non-zero, hang, pipe close |
| Persistence | disk/replace failure, semantic mismatch, stale recovery, corrupt recovery |
| Render | preflight, verify, stage cleanup, transaction rollback, crash journal |
| Cache | corrupt/zero-byte/quota/unwritable |
| AI | late/stale/network/invalid action/invalid key |
| E2E | edit→autosave→save→switch→render→cancel→close |
| Windows | real process tree, portable relocation, Unicode/apostrophe path |
| Leak check | repeat open/close/project switch/preview/render cancel loops; thread/process handles stabilize |

## 26.1 Stability acceptance targets

No known orphan FFmpeg/ffprobe process after normal cancellation/close.

No callback mutates a project after its ProjectSession generation is invalid.

No canonical save/render output is replaced by unverified bytes.

No corrupted recovery/cache is silently trusted.

Cancellation is never reported as successful completion.

Manual workflow stays usable after AI/network failure.

App can reopen after interrupted render/save scenarios with evidence-preserving recovery.

Repeated lifecycle stress does not show unbounded thread/task growth.

# 27. NO-GO Hardening Decisions

No `os._exit()` for normal shutdown.

No killing arbitrary process by name; only owned process handles/PIDs.

No recursive delete of user output folders for cleanup.

No silent overwrite of corrupt recovery/journal evidence.

No catch-all `except: pass` around critical save/render publication without evidence.

No unbounded queue/executor growth.

No background thread mutating ProjectDocument directly.

No blocking network/FFmpeg call on UI thread.

No retrying destructive mutation without idempotency proof.

No clearing dirty state after failed save.

No treating daemon thread as sufficient lifecycle management.

No log containing full API key/bearer credential.

# 28. Keputusan Resmi STEP 04

| ID | Keputusan |
| --- | --- |
| D04-01 | TaskToken mandatory for new async task identity; legacy guards map into it gradually. |
| D04-02 | ProcessSupervisor owns subprocess spawn/cancel/terminate/kill/reap and pipe draining. |
| D04-03 | ApplicationLifecycleService owns deterministic app close ordering. |
| D04-04 | Project switch is transactional and generation invalidation occurs before async completion can commit. |
| D04-05 | Retry/backoff policy belongs to service boundary and requires idempotency. |
| D04-06 | Canonical save remains stage→semantic verify→atomic publish from immutable committed snapshot. |
| D04-07 | Recovery candidates classified explicitly: CORRUPT/STALE/SAME/NEWER/FOREIGN. |
| D04-08 | Render journal recovery becomes strict TransactionRecoveryService. |
| D04-09 | Cache corruption degrades to MISS/regenerate; never project corruption. |
| D04-10 | AI/network failure must never block manual editing/render/save. |
| D04-11 | Stable project token + generation replaces object identity as target stale-result guard. |
| D04-12 | Sanitized diagnostics becomes cross-service policy. |
| D04-13 | All shutdown waits are bounded; no post-close project mutation. |
| D04-14 | Failure injection is mandatory acceptance evidence for lifecycle/persistence/render changes. |
| D04-15 | Existing safety code is retired only after new ownership proves parity and stronger lifecycle guarantees. |

# 29. Gate STEP 04

| Gate | Kriteria | Status |
| --- | --- | --- |
| G04-01 | Unified task/process lifecycle state model ditetapkan | PASS |
| G04-02 | Close/project-switch ordering ditetapkan | PASS |
| G04-03 | Typed error taxonomy ditetapkan | PASS |
| G04-04 | Retry/idempotency policy ditetapkan | PASS |
| G04-05 | Canonical save/autosave/recovery policy ditetapkan | PASS |
| G04-06 | Render transaction recovery policy ditetapkan | PASS |
| G04-07 | Cache/source/AI failure behavior ditetapkan | PASS |
| G04-08 | Stale-result matrix ditetapkan | PASS |
| G04-09 | Diagnostics/sanitization policy ditetapkan | PASS |
| G04-10 | Failure injection matrix ditetapkan | PASS |
| G04-11 | Hardening implementation order H1–H10 ditetapkan | PASS |
| G04-12 | Tidak ada coding/source change STEP04 | PASS |

FINAL STEP 04 GATE PASS. Hardening contract cukup detail untuk menjadi source-of-truth implementation nanti. Coding tetap BLOCKED. STEP 05 berikutnya merancang Media, Preview, Cache, Timeline, dan Project Data secara lebih spesifik di atas lifecycle/failure contract ini.

# 30. Handoff ke STEP 05

| Fokus STEP 05 | Constraint dari STEP 04 |
| --- | --- |
| Media identity | source fingerprint + relink explicit + stale token |
| Media probe | typed failures; no UI-thread probe |
| Preview | cancellable/coalesced; project token/revision/generation |
| Cache | versioned namespace + corrupt=miss + quota/LRU |
| Timeline | no mutation from worker; integer tick authoritative |
| Project data | technology-neutral schema; canonical save integrity |
| Migration | all new worker paths use TaskSupervisor lifecycle |
| Testing | include corrupt/VFR/missing/relink/cache invalidation/project switch cases |

# Lampiran A — Current Lifecycle Gaps to Track

| Observed current pattern | Planning concern | Target |
| --- | --- | --- |
| Legacy + STEP10 separate render cancel logic | duplicate ownership/semantics | ProcessSupervisor adapters |
| RenderAsyncBridge shutdown wait=False | worker may still wind down after UI dispose | TaskScope + bounded close |
| MediaPreviewCache daemon threads, no explicit close method observed | daemon lifecycle not explicit | worker ownership/close |
| AI close invalidates generation and non-blocking executor shutdown | good stale safety; unify ownership | TaskSupervisor adapter |
| Spectrum preview has invalidate/close but shutdown wait=False | same cross-service lifecycle issue | TaskSupervisor adapter |
| Media import uses daemon thread + project object identity | stale mutation guarded but no unified cancellation | project token/generation |
| Recovery discover hides invalid file as None | safe from trust, weak observability | classification + quarantine |
| Multiple closeEvent layers from incremental patches | ordering implicit | ApplicationLifecycleService |

# Lampiran B — Existing Tests to Preserve

tests/test_render_lifecycle.py

tests/test_step10_render_executor.py

tests/test_step10_render_preflight.py

tests/test_step10_render_real_ffmpeg.py

tests/test_step09_async_provider.py

tests/test_step08_spectrum_preview_async.py

tests/test_step11_close_lifecycle.py

tests/test_step11_lifecycle.py

tests/test_atomic_render_bundle.py

tests/test_atomic_persistence.py

tests/test_async_import.py

tests/test_step03_preview_cache_final.py

tests/test_source_integrity.py

tests/test_editor_v2_save_dirty.py

# Lampiran C — Implementation Evidence Required Later

Before/after commit SHA and migration slice ID.

Task/process ownership map showing no duplicate production owner.

Focused unit/concurrency/fault-injection test results.

Full regression result.

Real FFmpeg process cancellation evidence where relevant.

Windows portable close/cancel/process-tree smoke.

Save/recovery/render transaction fault evidence.

Thread/process/task counts before and after repeated lifecycle stress.

Known limitation list and rollback commit/branch.