V2 FULL-ALBUM-MAKER

# STEP 08
FEATURE PARITY, ENHANCEMENT
& AI AGENT RELIABILITY

MUST KEEP / IMPROVE / DEFER / REMOVE governance, safe action registry, revision-aware AI, permission boundaries, dan one-transaction Undo

| STATUS STEP | COMPLETE — GATE PASS |
| --- | --- |

| FASE | PLANNING — CODING MASIH BLOCKED |
| --- | --- |

| FEATURE REMOVAL | NONE for user-facing baseline |
| --- | --- |

| CURRENT STEP09 AI ACTIONS | 9 whitelisted actions / 5 write permissions |
| --- | --- |

Keputusan utama STEP 08 Semua fitur pengguna baseline diperlakukan MUST KEEP kecuali keputusan produk eksplisit menyatakan lain. Improvement harus additive dan backward-compatible. AI Agent tetap planner, bukan editor kedua: provider hanya menghasilkan whitelisted action plan; local validator melakukan dry-run/Preview Diff; commit terjadi atomically melalui EditorController setelah konfirmasi pengguna.

STEP 08 tidak mengubah source, AI provider, action registry, UI, project schema, atau renderer.

# 1. Ringkasan Eksekutif

Fokus STEP 08 adalah mencegah dua jenis regression: fitur hilang saat arsitektur dirapikan dan AI Agent menjadi mutation path yang lebih kuat daripada editor manual. Karena repo mempunyai test luas untuk Home, Media, Album, Timeline, Visual, Template, Spectrum, AI, dan Render, default policy adalah mempertahankan perilaku tersebut. AI hanya boleh memanggil kemampuan yang sudah mempunyai domain command/service contract.

Tidak ada user-facing baseline feature yang ditandai REMOVE.

MUST KEEP = perilaku yang harus tetap bekerja selama seluruh migrasi.

IMPROVE = additive reliability/ergonomi/performance tanpa mengubah kontrak inti.

DEFER = ide valid tetapi tidak dibutuhkan untuk V2 stabil pertama.

REMOVE = hanya implementation internal usang setelah replacement/parity PASS.

AI Agent manual editing tetap optional; seluruh aplikasi inti harus bekerja offline.

Provider tidak mempunyai hak mutasi; action registry lokal adalah security boundary.

Preview Diff wajib sebelum Execute.

Semua action dalam satu plan dikomit sebagai satu transaction Undo.

Revision/project/context fingerprint stale = 0 mutation.

Ambiguity = clarification, bukan tebakan.

Saved prompt harus diinterpretasi ulang pada context terbaru; plan lama tidak direplay.

# 2. Definisi Status Feature Governance

| Status | Makna | Rule implementation |
| --- | --- | --- |
| MUST KEEP | fitur/perilaku baseline tidak boleh hilang | characterization/regression required before refactor |
| IMPROVE | baseline tetap; kualitas/coverage ditambah | old workflow remains valid |
| DEFER | berguna tetapi bukan V2 stability gate | no hidden partial implementation |
| REMOVE | hanya dengan explicit decision | user-facing removal requires separate approval; internal legacy needs replacement proof |

D08-01 Feature deletion is never an accidental by-product of architecture cleanup. If a migrated service cannot yet support an existing feature, migration is not complete.

# 3. Feature Parity Matrix — Home & Media

| Feature | Status | Target V2 |
| --- | --- | --- |
| New/Open Project | MUST KEEP | ProjectPersistence + transactional project switch |
| Recent Projects | MUST KEEP / IMPROVE | preserve behavior; validate missing paths gracefully |
| Recovery discovery | MUST KEEP / IMPROVE | typed CORRUPT/STALE/SAME/NEWER/FOREIGN status |
| Capability/status surface | MUST KEEP / IMPROVE | read from CapabilityRegistry |
| Batch file import | MUST KEEP | MediaService proposals → one controlled commit |
| Folder import/scan | MUST KEEP / IMPROVE | cancellable, bounded, permission-error summary |
| Audio/video/image support | MUST KEEP | probe-backed, not extension-only truth |
| Media thumbnail/preview | MUST KEEP / IMPROVE | CacheManager + stale-result guards |
| Metadata probe | MUST KEEP / IMPROVE | shared MediaProbeService |
| Favorite/tags/description/collections | MUST KEEP | sidecar independent from project core |
| Relink missing media | MUST KEEP / IMPROVE | preserve domain UUID; explicit duration validation |
| Duplicate detection | MUST KEEP / IMPROVE | locator + optional fingerprint tiers |

# 4. Feature Parity Matrix — Album & Timeline

| Feature | Status | Target V2 |
| --- | --- | --- |
| Playlist add/remove/reorder | MUST KEEP | stable song_id + one authoritative document |
| Song title/artist metadata | MUST KEEP | normal commands |
| Cover assignment | MUST KEEP | stable asset UUID |
| Visual assignment | MUST KEEP | stable asset UUID |
| Auto-match cover/visual | MUST KEEP / IMPROVE | local deterministic match; ambiguity fails closed |
| Album visual layers | MUST KEEP | cover/vinyl/playlist/progress/time/title |
| Packed Timeline | MUST KEEP | frozen semantics |
| Free Timeline | MUST KEEP | frozen gap/overlap/crossfade semantics |
| Crossfade | MUST KEEP | must equal actual overlap |
| Ripple / delete gap | MUST KEEP | explicit undoable commands |
| Snap / markers / playhead | MUST KEEP | view/editor behavior; integer ticks |
| Gain/fade mix | MUST KEEP | RenderPlan timing/audio contract |
| Undo/Redo | MUST KEEP | single global history owner |
| Auto Susun Timeline | MUST KEEP / IMPROVE | local engine; AI invokes command instead of inventing timing |

# 5. Feature Parity Matrix — Visual & Template

| Feature | Status | Target V2 |
| --- | --- | --- |
| Per-song image/video visual | MUST KEEP | stable song→asset binding |
| Fit/fill/crop/position/scale | MUST KEEP | registered properties |
| Image motions | MUST KEEP / IMPROVE | legacy compatible + generic animation presets |
| Loop / freeze video | MUST KEEP | visual presentation only |
| Video speed 0.25x–4x | MUST KEEP | never retime master audio |
| Visual transitions | MUST KEEP / IMPROVE | existing cut/fade/slides + validated additive catalog |
| Overlay effects | MUST KEEP / IMPROVE | deterministic/bounded + beat modulation |
| 10 built-in templates | MUST KEEP | stable IDs |
| Legacy template compatibility | MUST KEEP | load/apply old IDs |
| Custom templates | MUST KEEP | portable validated data |
| Template thumbnail/cache | MUST KEEP / IMPROVE | CacheManager namespace |
| Generic keyframes | IMPROVE | Layer.animation v1 from STEP07 |
| Beat-reactive presets | IMPROVE | BeatAnalysis + BeatResponse |
| 3D/page-turn effects | DEFER | not stability-critical; performance risk |

# 6. Feature Parity Matrix — Spectrum & Music Visuals

| Feature | Status | Target V2 |
| --- | --- | --- |
| Bars Spectrum | MUST KEEP | FFmpeg showfreqs |
| Spectrum Line | MUST KEEP | FFmpeg showfreqs |
| Waveform | MUST KEEP | FFmpeg showwaves |
| Stereo Waveform | MUST KEEP | split-channel showwaves |
| Circular Spectrum | MUST KEEP | bounded showfreqs + polar remap |
| Preset registry | MUST KEEP / IMPROVE | more declarative presets |
| Band count / thickness / smoothing | MUST KEEP | bounded values |
| Frequency/amplitude scales | MUST KEEP | validated capability-specific |
| Mirror / inner radius | MUST KEEP | style capability contract |
| Accurate Spectrum Preview | MUST KEEP | same compiler as final |
| Beat modulation around Spectrum | IMPROVE | modulate thickness/scale/opacity/transform |
| projectM/MilkDrop core integration | DEFER | optional post-V2 plugin only |
| 3D GPU Spectrum | DEFER | no core dependency until stability proven |

# 7. Feature Parity Matrix — Render & Release

| Feature | Status | Target V2 |
| --- | --- | --- |
| Preflight | MUST KEEP / IMPROVE | interactive + mandatory critical preflight |
| Persistent render queue/history | MUST KEEP | single active slot baseline |
| Render Now / Queue / Retry | MUST KEEP | fresh critical preflight each attempt |
| Progress/FPS/speed/ETA | MUST KEEP | structured ProcessSupervisor metrics |
| Cancel | MUST KEEP / IMPROVE | bounded terminate→kill→reap |
| Hardware encoder AUTO | MUST KEEP | runtime verification + software fallback |
| Software H.264/H.265 | MUST KEEP | correctness baseline |
| FFmpeg final render | MUST KEEP | canonical engine |
| ffprobe output verification | MUST KEEP | completion gate |
| Chapter/Tracklist/Timeline sidecars | MUST KEEP | bundle transaction |
| Transactional publish | MUST KEEP | old output preserved on failure |
| Interrupted job recovery | MUST KEEP | INTERRUPTED + retry; no fake resume |
| Pause/resume | DEFER | not safe/proven yet |
| Segment/checkpoint render | DEFER | only evidence-triggered |
| Windows portable ZIP | MUST KEEP | primary distribution target |

# 8. AI Agent Baseline — What Already Works

| Capability | Baseline fact | Decision |
| --- | --- | --- |
| Natural-language planner | Gemini/Mock providers produce action plan | MUST KEEP |
| State machine | IDLE→INTERPRETING→PLAN→PREVIEW→EXECUTE | MUST KEEP |
| Context privacy | path/API key/locator fields forbidden | MUST KEEP |
| Stable IDs | song/layer/media IDs from context only | MUST KEEP |
| Revision guard | expected_revision + context fingerprint | MUST KEEP |
| Permission grant | 5 current write domains | MUST KEEP / extend carefully |
| Action whitelist | 9 STEP09 actions | MUST KEEP / expand only via registry |
| Dry-run / Preview Diff | simulated commands before commit | MUST KEEP |
| Atomic execute | all commands one EditorController transaction | MUST KEEP |
| Idempotent plan | duplicate plan_id does not mutate twice | MUST KEEP |
| AI-specific Undo | safe only when AI transaction remains last edit | MUST KEEP |
| History/saved prompts | optional; failures do not affect project | MUST KEEP |
| Key pool | up to 100 local Gemini keys; DPAPI on Windows | MUST KEEP |
| Failover | invalid key disable; 429/403 cooldown; 5xx bounded retry | MUST KEEP |
| Manual offline workflow | does not require Gemini | MUST KEEP |

# 9. Current STEP09 AI Action Registry

| Action | Permission | Parity status |
| --- | --- | --- |
| set_song_visual | visual.write | KEEP |
| set_song_cover | visual.write | KEEP |
| set_song_video_speed | visual.write | KEEP |
| auto_arrange_timeline | timeline.write | KEEP |
| set_timeline_mode | timeline.write | KEEP |
| set_song_timing | timeline.write | KEEP |
| reorder_playlist | playlist.write | KEEP |
| apply_template | template.write | KEEP |
| set_spectrum_preset | spectrum.write | KEEP |

Current limitation Production STEP09 AI intentionally does not expose render, arbitrary filesystem, shell/code execution, or direct Save Template side effects. Older recovered AI layers had broader tools, but V2 should expand from the safer STEP09 registry rather than re-enable everything automatically.

# 10. Target AI Agent Architecture

User text
  → ContextBuilder
      stable IDs
      selected scope
      capability/preset lists
      no paths/keys
  → AIProviderPort
      interpret only
  → AgentPlan v2-compatible contract
  → ActionRegistry validation
      action schema
      permission
      scope
      capability
      side-effect class
  → DryRun / PreviewDiff
      clone ProjectDocument
      normal domain commands
  → explicit user confirmation
  → EditorController.dispatch(commands, expected_revision)
  → execution result
  → human-language factual response

D08-02 The provider never becomes a mutation authority. All provider output is untrusted planning data until local registry validation and dry-run succeed.

# 11. ActionSpec V2 Contract

ActionSpec
  name
  description
  args_schema
  permission
  scope_type
  required_capabilities
  side_effect_class
  resolver(document, action, plan, context) -> domain commands
  preview_policy
  idempotency_policy

| Side-effect class | Meaning | Initial policy |
| --- | --- | --- |
| PROJECT_MUTATION | normal EditorController commands | allowed after Preview/confirm |
| LOCAL_DERIVED_TASK | beat analysis/cache generation | allowed; cannot mutate project silently |
| OUTPUT_REQUEST | render/export | DEFER AI execution until RenderEngine stable |
| FILESYSTEM_EXTERNAL | arbitrary file operation | NOT ALLOWED |
| NETWORK_SIDE_EFFECT | upload/publish/download | NOT ALLOWED |

D08-03 Action metadata must make permissions/capabilities/side effects explicit; action resolver alone is not enough as registry grows.

# 12. Permission Model V2

| Permission | Status | Examples |
| --- | --- | --- |
| visual.write | KEEP | assign visual, visual properties |
| timeline.write | KEEP | mode/timing/auto-arrange |
| playlist.write | KEEP | reorder/metadata-safe operations |
| template.write | KEEP | apply built-in/custom validated template |
| spectrum.write | KEEP | preset/properties |
| animation.write | ADD | keyframes/presets/BeatResponse |
| media.write | DEFER/limited | relink/import requires local file selection; AI cannot invent path |
| render.request | DEFER | future explicit render request after RenderEngine facade stable |
| project.save | NOT AI permission initial | manual/application lifecycle remains owner |

Permission change invalidates any existing plan/preview.

Provider does not decide permission; local grant does.

No wildcard 'all filesystem' or 'all actions' permission in user-facing AI.

D08-04 Add `animation.write` only when STEP07 command contracts exist. Do not add media/render permissions prematurely.

# 13. Planned AI Action Expansion

| Action | Status | Safe local command |
| --- | --- | --- |
| apply_animation_preset | IMPROVE | validated preset ID → normal animation command(s) |
| set_beat_response | IMPROVE | registered driver/property + bounded amount |
| clear_animation | IMPROVE | selected layer/property only |
| set_visual_transition | IMPROVE | validated transition + duration |
| set_visual_motion | IMPROVE | legacy/generic motion adapter |
| set_spectrum_properties | IMPROVE | bounded registered Spectrum fields |
| auto_match_covers | IMPROVE | local deterministic matcher |
| auto_match_visuals | IMPROVE | local deterministic matcher |
| set_song_metadata | MAY | bounded title/artist fields if explicitly requested |
| request_beat_analysis | INTERNAL/DERIVED | cache generation; not direct project mutation |
| render_project | DEFER | future only after RenderEngine + explicit confirmation/permission |
| relink_media | DEFER | requires user file picker/local authorization |
| delete_external_file | REJECT | never |
| run_shell / arbitrary_code | REJECT | never |

# 14. Ambiguity & Clarification Policy

Natural language must feel human, but execution must stay conservative. If multiple valid interpretations exist, the agent asks one concise clarification rather than choosing silently.

| Ambiguity | Required behavior |
| --- | --- |
| duplicate song title | show candidates/stable IDs or ask which song |
| multiple media filename matches | ask; do not pick newest/first |
| 'buat lebih bagus' without target | ask scope/style unless safe preset context is explicit |
| 'buat beat' without selected layer | ask target or propose non-mutating options |
| 'render' without confirmed settings/output | do not start; point to Render Center / future request flow |
| timing request without numbers | do not invent timestamps; offer Auto Susun if intent matches |
| unknown preset/effect | clarify or state unavailable; no nearest-name guessing |

D08-05 Ambiguity has higher priority than convenience. Zero mutation is a successful safe outcome when intent is unclear.

# 15. Context Privacy, Budget, and Capability Facts

Context contains project_id, revision, stable IDs, bounded song/layer/media summaries, selected scope, preset/capability IDs.

Context excludes locator, filesystem path, API key, vault path, Authorization/Bearer values, raw private metadata.

Media candidates use asset_id + safe basename/display metadata only.

Large projects are truncated/budgeted with explicit counts/flags.

Provider receives only capabilities/actions it can actually request.

Animation context exposes allowed preset IDs and selected layer property capability, not arbitrary raw animation internals unless needed.

Render settings may be summarized later for planning, but output path stays local/sanitized.

D08-06 Context is a capability token set, not a dump of the project or computer.

# 16. Plan Freshness & Stale Protection

| Guard | Failure result |
| --- | --- |
| project_id mismatch | reject plan |
| expected_revision mismatch | reject/replan |
| context fingerprint mismatch | reject/replan |
| selected scope no longer valid | reject/replan |
| permission changed | invalidate preview |
| provider changed | cancel old plan |
| action registry version changed incompatibly | reject/replan |
| required capability unavailable | reject or safe fallback before commit |

Plan preview is not reusable after manual edit changes revision.

Saved command stores prompt text only; replay triggers fresh context and interpretation.

Late network response with old request generation is discarded.

D08-07 No plan survives a project revision change. This remains stricter than trying to automatically rebase AI edits.

# 17. Preview Diff & Atomic Commit

receive AgentPlan
  → validate plan/context/permissions
  → clone current ProjectDocument
  → resolve each action into normal EditorCommand(s)
  → apply transaction on clone
  → validate full document
  → compute ImpactSummary / before-after signatures
  → show Preview Diff
  → user confirms
  → one EditorController.dispatch(... expected_revision)

If action N fails, actions 1..N-1 never reach live project.

No partial AI mutation.

No-op plan is rejected rather than generating fake success.

Execution duplicate by plan_id does not mutate a second time.

AI Undo only uses global Undo when AI transaction is still the latest compatible edit.

D08-08 The dry-run clone and live commit must use the same resolver/commands; Preview Diff cannot be a separate approximate implementation.

# 18. Human-Language Response Reliability

User wants AI Agent to respond naturally. Natural tone must be generated from factual execution state, not from provider imagination.

| State | Allowed response behavior |
| --- | --- |
| INTERPRETING | say it is understanding/planning; never claim change applied |
| NEEDS_CLARIFICATION | ask one focused question; preserve current project |
| PLAN_READY | summarize proposed actions, not results |
| PREVIEW_READY | summarize impact/diff and ask confirmation |
| COMPLETED | state exactly what local execution record confirms |
| FAILED | state failed stage and actionable reason; no false success |
| CANCELLED | state nothing was committed if cancellation occurred before commit |

Provider text is not authoritative after local execution.

Final assistant message should prefer local result: command count, affected songs/layers, revision, verified warnings.

Do not say 'render finished' unless RenderJob is actually verified/published.

D08-09 Human-like language is presentation; factual truth comes from local state machine and execution evidence.

# 19. Gemini Key Pool Reliability

| Behavior | Keep / Improve |
| --- | --- |
| Max 100 keys | KEEP |
| Windows DPAPI vault | KEEP |
| Corrupt vault quarantine | KEEP |
| Masked display | KEEP |
| Concurrent in-flight reservation | KEEP |
| Invalid/revoked key disable | KEEP |
| Generic HTTP 400 | KEEP: do not burn through all keys |
| 429 Retry-After cooldown | KEEP |
| 403 account/quota cooldown/rotate | KEEP |
| 5xx bounded same-key retry then rotate | KEEP |
| Network timeout | IMPROVE under TaskSupervisor cancellation/generation |
| Logging | IMPROVE cross-service redaction |

D08-10 Key rotation improves provider availability, but it never changes AI permission or project safety semantics.

# 20. Provider Retry vs Project Execution

Network retries are allowed only during interpretation/plan generation.

A generic malformed function schema is not retried across 100 keys.

Once local commit begins, provider retry is irrelevant; commit is synchronous/atomic.

If execution outcome is uncertain due internal exception, inspect revision/signature before offering retry.

Never automatically run a plan twice after user presses Execute once.

Render/output requests, when eventually allowed, get their own job/attempt idempotency; not provider retry.

D08-11 Separate remote request reliability from local mutation idempotency. They solve different problems.

# 21. AI Coverage vs Manual Feature Parity

AI Agent does not need direct actions for every button to satisfy feature parity. Manual functionality is primary. AI coverage is added only where a safe command contract exists.

| Manual feature | AI coverage target |
| --- | --- |
| Import media | manual first; AI cannot choose filesystem paths |
| Relink | manual/local picker first; DEFER AI |
| Playlist reorder | AI supported |
| Auto arrange | AI supported |
| Free timing | AI supported with explicit numbers |
| Visual/cover assignment | AI supported within allowed media IDs |
| Templates | AI supported |
| Spectrum | AI preset supported; richer property actions planned |
| Animation/beat | planned after STEP07 commands exist |
| Render | manual Render Center first; AI DEFER |
| Save/Save As | application/manual lifecycle; not provider action |

D08-12 AI coverage must never be used as the definition of whether a feature exists. Manual editor remains authoritative and complete.

# 22. Enhancement Priority

| Priority | Enhancement | Reason |
| --- | --- | --- |
| P0 | Architecture/lifecycle wrappers from STEP03–06 | stability before catalog growth |
| P0 | Generic Animation core A1–A4 | foundation for many animations |
| P0 | AI action registry metadata + stale/permission reliability | prevents unsafe expansion |
| P1 | BeatAnalysis + small BeatResponse set | high user value; shared foundation |
| P1 | More animation/Spectrum presets | low-risk once core proven |
| P1 | Auto-match cover/visual AI actions | local/deterministic productivity |
| P1 | AI animation preset actions | natural-language productivity |
| P2 | More visual transitions | after parity fixtures |
| P2 | Custom animation preset authoring | after stable schema/evaluator |
| P3 | AI render request | after RenderEngine production stabilization |
| P3 | projectM/GPU/3D | post-V2 optional research |

# 23. Removal / Deprecation Policy

STEP 08 explicitly distinguishes removing a user feature from retiring its internal implementation.

| Candidate | Status | Retire only when |
| --- | --- | --- |
| path-derived media projection ID as domain identity | INTERNAL REMOVE | UUID mapping/sidecar migration proven |
| 30 runtime install/patch ownership | INTERNAL REMOVE gradually | WorkspaceRegistry/AppKernel parity passes |
| duplicate process/cancel owners | INTERNAL REMOVE | Task/ProcessSupervisor production owner proven |
| legacy Project runtime bridge | INTERNAL REMOVE last | all active consumers migrated |
| old compiler layers | MAY CONSOLIDATE | CompilerPort parity exhaustive |
| stale circular capability flag | INTERNAL REMOVE | no consumer depends on it |
| user-visible workspace/features | NO REMOVE | requires separate explicit product decision |

D08-13 No user-facing feature is authorized for removal by this planning set.

# 24. AI Reliability Test Matrix

| Area | Mandatory cases |
| --- | --- |
| Context | redacts paths/keys; bounded large project; stable IDs |
| Provider | unknown action rejected; malformed args; no action→clarification |
| Permissions | missing permission; changed permission invalidates preview |
| Scope | selected songs/layers/media only; cross-scope action rejected |
| Revision | manual edit after plan → stale reject |
| Project switch | late response discarded; wrong project ID rejected |
| Dry-run | invalid action N leaves live project unchanged |
| Atomicity | multi-action → one revision + one Undo |
| Idempotency | same plan ID second execute → duplicate/no mutation |
| Ambiguity | duplicate names/media → clarification/no mutation |
| History | history failure does not change project |
| Saved command | reinterprets fresh context |
| Key pool | invalid/429/403/5xx/concurrent/corrupt vault |
| Animation AI | unknown preset/property/driver reject; valid actions use domain commands |
| Offline | manual edit/preview/render work without Gemini key/network |

## 24.1 Feature parity test gate

Every MUST KEEP feature maps to at least one existing or new regression test.

Migration PR/commit documents which parity rows it touches.

No parity row can silently move from MUST KEEP to DEFER.

New IMPROVE feature is not allowed to break old project load/save.

AI actions require manual-command equivalence test where possible.

# 25. Rencana Implementasi STEP 08 (Untuk SOL Nanti)

| F-Step | Pekerjaan | Dependency |
| --- | --- | --- |
| F1 | create machine-readable FeatureParityRegistry/docs mapping feature→status→tests | planning/governance |
| F2 | extend ActionSpec metadata: args schema, capability, side-effect class | AI registry only |
| F3 | centralize ActionRegistry contract under AIPlanningService | STEP03 architecture |
| F4 | preserve all current 9 STEP09 actions through adapter/contract tests | F2–F3 |
| F5 | add animation.write permission after STEP07 commands exist | STEP07 A1–A5 |
| F6 | add apply_animation_preset / BeatResponse actions with dry-run parity | STEP07 A5–A8 |
| F7 | add safe auto_match_covers/visuals actions | Media/Album service |
| F8 | improve factual post-execution natural-language summaries | execution evidence |
| F9 | TaskSupervisor integration for provider cancellation/stale request lifecycle | STEP04 |
| F10 | full feature parity + AI stress/regression before any legacy AI removal | all |

No broad tool dump Do not expose every internal command to Gemini just because it exists. Each AI action is a designed API with scope, permission, validation, dry-run, and clear user intent.

# 26. NO-GO Decisions

No user-facing baseline feature removal.

No provider directly mutating ProjectDocument.

No arbitrary Python/shell/FFmpeg command action.

No arbitrary filesystem path supplied by provider.

No API key/path/locator in AI context.

No guess when song/media/layer target is ambiguous.

No stale plan rebasing automatically across revisions.

No Preview Diff implemented differently from Execute resolver.

No partial multi-action commit.

No automatic replay of old AgentPlan from saved commands.

No provider-initiated Save/Save As.

No direct AI render in initial V2 implementation.

No AI media relink without local user-selected path authorization.

No hidden permission escalation.

No network dependency for manual editor/render.

No success language unsupported by local execution evidence.

No retry that can duplicate a committed mutation.

# 27. Keputusan Resmi STEP 08

| ID | Keputusan |
| --- | --- |
| D08-01 | User-facing baseline features default to MUST KEEP; removal requires separate explicit product decision. |
| D08-02 | AI provider remains planner only; local registry/dry-run/EditorController own mutations. |
| D08-03 | ActionSpec expands with schema, capability, side-effect, preview, and idempotency metadata. |
| D08-04 | Add animation.write only after STEP07 command contracts exist; media/render permissions remain deferred. |
| D08-05 | Ambiguity/insufficient context produces clarification and zero mutation. |
| D08-06 | AI context is bounded, path/key-free, stable-ID capability data. |
| D08-07 | Any revision/project/context/permission incompatibility invalidates plan; no automatic rebase. |
| D08-08 | Preview Diff and Execute share exactly the same action resolver/domain commands. |
| D08-09 | Natural-language final responses are generated from local execution evidence, not provider claims. |
| D08-10 | 100-key Gemini pool behavior is retained and integrated with lifecycle/redaction hardening. |
| D08-11 | Provider retries and local mutation idempotency remain separate concerns. |
| D08-12 | Manual editor is complete/authoritative; AI coverage may lag safely behind features. |
| D08-13 | Only internal legacy implementations are authorized for eventual removal under parity gates. |
| D08-14 | AI animation actions use validated presets/properties/BeatResponse commands, never raw dict/filter text. |
| D08-15 | AI direct render remains DEFERRED until RenderEngine facade is production-proven and an explicit render.request permission is designed. |
| D08-16 | AI relink/import path selection remains local/manual; provider cannot invent or browse filesystem paths. |
| D08-17 | One AI plan commits as one revision and one Undo transaction. |
| D08-18 | Saved commands store/replay intent text, not stale executable plans. |
| D08-19 | FeatureParityRegistry/test mapping becomes implementation gate before cleanup/removal. |
| D08-20 | Enhancement order prioritizes stability + animation core + AI safety before expanding flashy feature catalog. |

# 28. Gate STEP 08

| Gate | Kriteria | Status |
| --- | --- | --- |
| G08-01 | All major workspace feature families classified | PASS |
| G08-02 | No accidental user-facing removal authorized | PASS |
| G08-03 | Current AI state/action/permission baseline audited | PASS |
| G08-04 | Target AI planning/mutation boundary defined | PASS |
| G08-05 | ActionSpec/permission expansion rules defined | PASS |
| G08-06 | Ambiguity/context/stale plan policies defined | PASS |
| G08-07 | Preview Diff/atomic/idempotent execution contract defined | PASS |
| G08-08 | Gemini key pool reliability policy preserved | PASS |
| G08-09 | AI/manual parity boundaries defined | PASS |
| G08-10 | Feature/AI test matrix defined | PASS |
| G08-11 | Implementation slices F1–F10 defined | PASS |
| G08-12 | No coding/source change in STEP08 | PASS |

FINAL STEP 08 GATE PASS. Feature preservation rules and AI Agent reliability boundaries are now explicit. Coding remains BLOCKED. STEP 09 next focuses on UI Preservation, Responsiveness, and Integration Contract: preserving the existing visual/layout concept while removing UI-thread work and patch-order coupling.

# 29. Handoff ke STEP 09

| STEP09 focus | Constraint from STEP08 |
| --- | --- |
| Workspace layout | all 9 routes remain user-visible |
| Feature controls | MUST KEEP feature access cannot disappear during UI refactor |
| AI surface | Send/Preview/Execute/Cancel/Undo flow preserved |
| Responsiveness | no FFmpeg/probe/network/analysis on UI thread |
| Status/errors | typed service errors translated to human UI messages |
| Feature flags | migration switches internal; no confusing duplicate controls |
| UI tests | baseline screenshots/layout metrics + route/state regression |
| No redesign | white/blue existing professional concept remains |

# Lampiran A — Current STEP09 Permission & Action Counts

| Metric | Current baseline |
| --- | --- |
| AgentPlan max actions | 100 |
| Prompt max chars | 4,000 |
| Write permission domains | 5 |
| Whitelisted STEP09 actions | 9 |
| AI execution transaction | one EditorController dispatch |
| Duplicate plan behavior | no second mutation |
| Context forbidden markers | api_key, authorization, bearer, locator, vault_path |
| Gemini key pool max | 100 |

# Lampiran B — Existing AI / Feature Evidence to Preserve

tests/test_editor_v2_s09_ai_editor.py

tests/test_editor_v2_v14_ai_parity.py

tests/test_key_pool.py

tests/test_key_pool_hardening.py

tests/test_key_pool_retries.py

tests/test_step01_foundation.py

tests/test_step02_home_ui.py

tests/test_step03_media_ui.py

tests/test_step04_album_ui.py

tests/test_step05_timeline_ui.py

tests/test_step06_visual_ui.py

tests/test_step07_template_ui.py

tests/test_step08_spectrum_ui.py

tests/test_step10_render_ui.py

# Lampiran C — Source Anchors

src/full_album_maker/ai_action_registry_step09.py

src/full_album_maker/ai_agent_core_step09.py

src/full_album_maker/ai_session_step09.py

src/full_album_maker/ai_provider_step09.py

src/full_album_maker/ai_async_step09.py

src/full_album_maker/ai_feature_step09.py

src/full_album_maker/key_pool.py

src/full_album_maker/ai_editor_v14.py

src/full_album_maker/agent_actions.py

src/full_album_maker/editor_controller.py

src/full_album_maker/editor_models.py

src/full_album_maker/auto_arrange.py

src/full_album_maker/template_system.py

src/full_album_maker/spectrum_feature.py

src/full_album_maker/visual_precision.py