V2 FULL-ALBUM-MAKER

# STEP 10
TESTING, REGRESSION, STRESS,
BENCHMARK & RELEASE QUALITY GATE

Risk-based verification plan untuk membuktikan V2 tetap kompatibel, stabil, responsif, recoverable, dan layak dibuild sebagai Windows portable

| STATUS STEP | COMPLETE — GATE PASS |
| --- | --- |

| FASE | PLANNING — CODING MASIH BLOCKED |
| --- | --- |

| BASELINE TEST INVENTORY | 115 Python test files |
| --- | --- |

| RELEASE TARGET | Windows portable • Python 3.12.10 pinned |
| --- | --- |

Keputusan utama STEP 10 Testing V2 tidak mengganti suite lama. Existing 115-file regression suite, real-FFmpeg tests, 200-song/3-hour structural stress, UI captures, Windows portable build, extracted-ZIP smoke, checksum, capability verification, dan secret scan menjadi minimum floor. Setiap migration slice menambah contract/fault/parity evidence yang relevan dan tidak boleh mengurangi coverage perilaku lama.

STEP 10 adalah planning quality system. Tidak ada source code, test code, workflow, dependency, build script, UI, atau project schema yang diubah.

# 1. Ringkasan Eksekutif

Repo baseline sudah mempunyai quality infrastructure yang jauh di atas prototype biasa: test unit/integration/UI, workflow per feature STEP, full pytest, real FFmpeg smoke, deterministic workspace captures, long-project resolver benchmark, atomic persistence/render tests, secret scan, Windows PyInstaller build, pinned FFmpeg/font/dependencies, and extracted portable smoke without global Python/FFmpeg/API keys. STEP 10 menetapkan bagaimana semua bukti tersebut dipakai sebagai gate V2 selama migration M0–M9.

No green suite = no migration promotion.

No feature parity evidence = old direct path cannot be retired.

No fault-injection evidence = lifecycle/persistence/render hardening cannot be declared complete.

No visual/responsive evidence = workspace migration cannot be declared complete.

No real FFmpeg evidence = render/compiler/Spectrum changes cannot be declared production-ready.

No Windows portable smoke = release candidate cannot ship.

Flaky test is a defect; retry may diagnose but cannot convert unknown failure into release PASS.

Performance is measured against baseline and same environment; >10% regression requires explanation/fix unless explicitly approved for correctness/reliability.

Release PASS is based on exact candidate artifact, not a source tree that differs from the built ZIP.

# 2. Existing Quality Baseline — Minimum Floor

| Area | Existing baseline evidence | V2 rule |
| --- | --- | --- |
| Test inventory | 115 Python test files | must not shrink behavior coverage silently |
| Linux/offscreen | feature workflows + full pytest | keep fast regression lane |
| Real FFmpeg | targeted render/Spectrum/capability tests | mandatory for render-affecting changes |
| Long project | 200 songs ×54s ≈3h, Packed/Free resolver <2s | retain structural stress floor |
| UI evidence | 9 workspace capture modules + geometry reports | retain + add V2 migration before/after |
| Persistence | atomic save/recovery tests | retain + failure classification tests |
| Render | preflight/executor/queue/real FFmpeg/transaction tests | retain + RenderEngine facade tests |
| AI | agent/session/provider/key pool/stale/atomic tests | retain + new action metadata/animation tests |
| Windows build | PyInstaller onedir + pinned dependencies | retain |
| Portable smoke | extracted ZIP; no global Python/FFmpeg/API key; A/V output verified | release-blocking |
| Supply chain | pinned FFmpeg digest/font commit/actions/deps | retain |
| Secret scan | source/tests/docs/build patterns | release-blocking |

D10-01 Existing tests/workflows are regression assets, not legacy clutter. A V2 refactor may reorganize them only after equivalent or stronger evidence is proven.

# 3. V2 Test Pyramid / Evidence Layers

| Layer | Scope | Run cadence |
| --- | --- | --- |
| L0 Static/Supply | compileall, import, schema/version checks, secret/license/pin checks | every PR/commit |
| L1 Unit/Domain | commands, models, validators, curves, fingerprints, state machines | every change |
| L2 Contract/Adapter | ports, legacy/new adapter equivalence, persistence/render/AI contracts | every affected slice |
| L3 Integration/UI | ProjectSession, WorkspaceRegistry, offscreen Qt route/state/Undo | every affected slice + full regression |
| L4 Real Infrastructure | real FFmpeg/ffprobe, filesystem transaction, font/filter script | render/media/Spectrum changes |
| L5 Concurrency/Fault | cancel, stale results, close/switch races, disk/process/cache faults | hardening changes + RC |
| L6 Windows Artifact | PyInstaller/bundled runtime/extracted ZIP smoke | RC + main/release |
| L7 Release Candidate | full gate on exact candidate SHA/artifact/checksum | before release |

Most logic should fail at L1/L2 before expensive L4–L7.

A change that passes only unit tests is not sufficient if it touches lifecycle/UI/render/persistence.

Test ownership maps to architecture boundary, not historical STEP file name only.

# 4. Suite Families & Ownership

| Family | Primary owner | Examples |
| --- | --- | --- |
| Domain / Undo | ProjectDocument + EditorController | revision, lock, playlist, layer, dirty state |
| Media / Probe / Cache | MediaService/Probe/CacheManager | import, relink, preview cache, source integrity |
| Timeline | TimelineResolver/commands | Packed/Free, crossfade, precision, audio mix |
| Visual / Template / Spectrum | compiler/evaluator + UI | assignment, template, Spectrum render/preview |
| Animation / Beat (new) | AnimationEvaluator/BeatAnalysis | keyframes, easing, responses, fixtures |
| AI | AIPlanningService/ActionRegistry | permissions, stale plan, provider, key pool, transaction |
| Render | RenderEngine/Compiler/Process/Verifier/Publisher | preflight, queue, real FFmpeg, cancel, verify |
| Lifecycle / Recovery | ApplicationLifecycle/Task/Process/Persistence | close/switch/autosave/journals |
| UI shell | WorkspaceRegistry/presentation | 9 routes, responsive, status/commands |
| Build / Release | packaging/release scripts | portable smoke, hashes, notices, capabilities |

# 5. Runtime Compatibility Matrix

Project metadata masih menyatakan Python >=3.11, sementara release Windows baseline dipin ke Python 3.12.10. Karena STEP 02 memilih mempertahankan >=3.11, quality system harus membuktikan klaim itu atau kemudian mengubah klaim secara eksplisit.

| Environment | Purpose | Required |
| --- | --- | --- |
| Python 3.11 latest patch + Linux/offscreen | minimum declared compatibility lane | YES before claiming >=3.11 support |
| Python 3.12 latest patch + Linux/offscreen | primary development/regression lane | YES |
| Python 3.12.10 + Windows 2025 | exact portable release runtime | YES RC/release |
| System FFmpeg Linux | portable-independent real integration smoke | YES targeted |
| Pinned Windows FFmpeg bundle | exact shipping engine capability | YES release |

D10-02 If V2 later adopts a dependency requiring Python >=3.12, `requires-python` must be changed deliberately with migration/release notes. CI must never advertise 3.11 support it does not test.

# 6. Feature Parity Regression Gate

STEP 08 declared all user-facing baseline features MUST KEEP unless separately approved. STEP 10 turns that into a testable gate.

| Workspace | Release-blocking behavior families |
| --- | --- |
| Beranda | new/open/recent/recovery/defaults/capabilities |
| Media | file/folder import, probe, preview, metadata, relink, sidecar |
| Album | playlist add/remove/reorder, metadata, cover/visual assignment, auto-match |
| Timeline | Packed/Free, gap/overlap/crossfade, ripple, split, marker, gain/fade, snap |
| Visual | image/video assignment, fit/crop/position/scale, motions, transitions, speed/loop/freeze |
| Template | 10 built-ins, custom import/export/apply, thumbnail/cache |
| Spectrum | bars/line/wave/stereo/circular, preset/properties, accurate preview |
| AI Agent | Send→Plan→Preview→Confirm→Execute, stale/permission/Undo/key pool |
| Render | preflight, queue/retry/cancel, HW fallback, real output verify, sidecars, transaction |

FeatureParityRegistry maps each MUST KEEP row to one or more test IDs.

A migration change lists touched parity rows.

No old code owner is deleted while its parity rows lack equivalent passing tests.

D10-03 Feature parity is behavior-based, not module-name-based.

# 7. Architecture Contract Tests

| Boundary | Contract evidence |
| --- | --- |
| ProjectSession | one active document/controller; project token/generation invalidation |
| TaskSupervisor | idempotent cancel/close; bounded shutdown; task state transitions |
| ProcessSupervisor | terminate→grace→kill→reap; pipe drain; no orphan owned process |
| MediaProbePort | normalized result/errors across adapter fixtures |
| CacheManager | corrupt=MISS; namespace/version/quota/invalidation |
| PreviewEngine | immutable request; stale generation discarded; accurate parity |
| ProjectPersistence | roundtrip equality; atomic failure; recovery classification |
| RenderEngine | snapshot immutability; critical preflight; verifier/publisher gates |
| BeatAnalysis | fingerprint/profile determinism; cache regeneration; fallback |
| AIPlanningService | planner-only; same resolver dry-run/execute; atomic transaction |
| WorkspaceRegistry | one active bundle; explicit lifecycle; route switch no project mutation |

D10-04 Every new facade requires contract tests against the legacy adapter before any legacy direct path is retired.

# 8. Characterization & Dual-Path Comparison

Before migrating a behavior:
  legacy_input = deterministic fixture
  legacy_output = normalize(legacy_path(legacy_input))
  new_output    = normalize(new_facade_same_legacy_adapter(legacy_input))
  assert equivalent

Before replacing an adapter:
  old = normalize(old_adapter(fixture))
  new = normalize(new_adapter(fixture))
  assert contract_equivalent(old, new)

Normalize nondeterministic metadata such as temp path, timing metrics, UUIDs generated intentionally for fixture setup.

Do not normalize meaningful differences merely to force PASS.

For UI, compare route/state/geometry and images separately.

For render, compare RenderPlan/evaluated properties and real output facts; exact encoded bytes are not required across codecs/encoders.

Dual-path comparison is temporary test infrastructure; production must keep one mutation owner.

D10-05 Characterization tests freeze externally meaningful behavior before refactor and are removed only if replaced by stronger explicit contract tests.

# 9. Concurrency & Lifecycle Stress Matrix

| Scenario | Expected invariant |
| --- | --- |
| rapid project switch during import | old completion 0 mutation |
| rapid seek while accurate preview running | newest request wins; no stale frame applied |
| route switch during preview/AI | destroyed/inactive widget not called |
| close while AI network pending | bounded close; late result ignored |
| close while render active + cancel | process reaped or explicit bounded failure evidence |
| double cancel | idempotent terminal result |
| cancel immediately before completion | never both COMPLETED and CANCELLED |
| autosave while edits continue | latest committed revision eventually recoverable |
| save while background cache fails | canonical save unaffected |
| render queue restart | active attempt→INTERRUPTED; queued job re-preflights |
| repeated open/close/project switch loops | thread/task/process count stabilizes |

## 9.1 Stress loop policy

Run repeated lifecycle loops (e.g. tens/hundreds depending cost) and record baseline/final thread/task/process/handle counts.

A bounded cache/thread pool may retain a stable floor; unbounded growth is FAIL.

Use deterministic fake workers for high-count race tests; real FFmpeg lifecycle smoke remains separate.

D10-06 Concurrency tests must assert terminal state and post-condition, not just 'no exception'.

# 10. Fault-Injection Gate

| Fault | Release-blocking invariant |
| --- | --- |
| disk full during project save | old canonical intact; dirty remains |
| atomic replace denied | stage failure; old canonical intact |
| corrupt recovery | classified/quarantined; no auto trust |
| cache zero-byte/corrupt | MISS/regenerate; project opens |
| missing media | project opens; dependent preview/render blocks |
| source changes after queue | critical preflight blocks |
| FFmpeg non-zero | no final publish |
| FFmpeg hang | bounded terminate/kill/reap |
| ffprobe reject output | job FAIL; old final intact |
| sidecar generation failure | no mixed new bundle |
| publish crash mid-bundle | journal recovery restores/finishes deterministically |
| invalid Gemini key | disable/rotate; manual editor unaffected |
| 429/403/5xx/network timeout | bounded provider behavior; 0 project mutation |
| malformed AI action | local validation rejects |
| unwritable cache | feature degrades without project loss |

D10-07 Hardening is not complete until each destructive boundary has at least one injected-failure proof.

# 11. Media / Codec / Path Fixture Matrix

| Fixture class | Examples |
| --- | --- |
| Audio | WAV/PCM short deterministic; MP3/AAC if decoder path relevant; silence/click fixtures |
| Video | short H.264 MP4; rotation metadata; odd/even dimensions where supported; VFR fixture |
| Image | PNG/JPEG; transparent PNG; unusual dimensions |
| Corrupt | truncated/invalid media; zero-byte |
| Paths | spaces, Unicode, apostrophe, long practical path, different drive/root |
| Relink | same media moved; compatible replacement; shorter replacement; wrong kind |
| Large count | 100–200 media/song entries with small fixture files |

Automated tests prefer tiny generated/local fixtures to keep repository/license burden low.

Copyrighted test media is unnecessary.

Strong-hash tests use small fixtures; huge-file behavior is tested structurally/streaming-wise.

D10-08 Fixture catalog is versioned and deterministic; test success must not depend on external media URLs.

# 12. Animation, Beat & Spectrum Quality Gate

| Area | Required evidence |
| --- | --- |
| Animation serialization | Layer.animation v1 roundtrip + invalid version/property rejection |
| Evaluator | step/linear/easing/bounds/deterministic repeated result |
| Legacy compatibility | old image_motion/transition behavior unchanged |
| Beat fixtures | silence, 60/120/180 BPM clicks, low/high-band pulses, amplitude ramp |
| Beat fallback | analysis unavailable → non-reactive render succeeds |
| Spectrum | all 5 existing styles real-audio smoke |
| Circular | center geometry + bounded internal side + real preview/final parity |
| Golden frames | each new effect family accurate preview vs final frame |
| Long project | keyframe/event count scales without per-frame Python expansion |

No fake/random response accepted as beat correctness.

Rendered-image tolerance is effect-specific; exact evaluator numeric state uses tight deterministic comparisons.

Existing circular PSNR >=38 fixture remains evidence; do not generalize one threshold blindly to every effect.

D10-09 A new animation preset can ship only if its underlying effect family is already parity-proven.

# 13. Render Test Tiers

| Tier | Content | Purpose |
| --- | --- | --- |
| R0 model | snapshot/plan/settings/state transitions | fast every change |
| R1 fake process | preflight/executor/verify/publish faults | deterministic failure coverage |
| R2 real tiny FFmpeg | short generated audio+visual, verified output | actual integration |
| R3 feature renders | template/visual/Spectrum/Free timeline combinations | composition parity |
| R4 long structural | 100/200 songs; compile/graph/command/disk estimates | scale without full long encode |
| R5 selected long real render | manual/nightly/RC when architecture changes materially | memory/cancel/stability evidence |

Do not run multi-hour real encode on every PR.

R4 must still prove command externalization and bounded Python memory/compile behavior.

R5 is required before release if render pipeline/process ownership changed materially since last proven candidate.

Hardware-specific encode tests are capability-gated; software path remains universal correctness baseline.

D10-10 Real FFmpeg tests are tiered so CI stays practical without replacing real integration evidence with mocks.

# 14. Long-Album Stress Matrix

| Tier | Songs | Target duration | Checks |
| --- | --- | --- | --- |
| S | 10 | 10–30 min | normal UI/render-plan regression |
| M | 50 | 30–60 min | input/graph growth/cache |
| L | 100 | 60–120 min | album target stress |
| XL | 200 | ~180 min | upper resolver/compiler/command stress |

## 14.1 Release-blocking structural invariants

Packed and Free resolver 200-song fixture remains under existing generous 2.0s CI ceiling unless baseline hardware changes are documented.

No O(n²) overlap regression visible at L/XL.

Command/filter graph is externalized safely before Windows launch limit.

Python does not allocate data proportional to duration×FPS.

Task/log/cache queues remain bounded.

Cancel behavior is independent of album duration.

Disk preflight grows according to duration/bitrate/staging model.

D10-11 XL structural stress is mandatory; multi-hour real encode is risk-triggered rather than routine.

# 15. Benchmark Methodology & Regression Policy

| Metric | Method |
| --- | --- |
| Timeline resolve | same deterministic 10/50/100/200 fixtures; repeated runs |
| RenderPlan build | same project fixture; isolate from FFmpeg |
| Compiler build | record graph bytes, args length, externalization, elapsed |
| Preview request | cold vs warm cache; newest-wins latency |
| Beat analysis | fixed generated audio durations; cold/warm cache |
| UI route/selection | event-loop responsiveness + no blocking operation |
| Memory | peak Python RSS where reliable; process memory separately |
| Cancel latency | request→owned process terminal/reaped |
| Portable startup/smoke | same extracted ZIP environment |

Compare same OS/Python/dependency/hardware runner where possible.

Store baseline JSON with candidate SHA and environment metadata.

Use median of repeated short benchmarks rather than a single noisy run.

Existing hard ceiling stays authoritative where tests already define one.

Otherwise >10% regression triggers investigation; release may accept only documented reliability/correctness tradeoff.

Do not optimize merely to improve synthetic benchmark while worsening behavior.

D10-12 Performance PASS is relative evidence plus explicit hard ceilings where established; it is not an invented universal FPS target.

# 16. UI Regression & Responsive Gate

| Gate | Evidence |
| --- | --- |
| 9 route navigation | route/state tests; navigation itself 0 project mutation |
| 1672×941 @100% | all 9 deterministic captures + geometry |
| 1366 @100% | all 9 or full sweep when shared shell changes |
| 125% DPI | risk routes + every changed route |
| 150% DPI | risk routes + every changed route |
| Inspector/timeline | collapse/width/height/routing state |
| Long labels/Unicode | no clipped critical actions |
| Async route switch | no stale callbacks to inactive/destroyed widgets |
| Visual diff | before/after current-production baseline; canonical goldens remain immutable reference |

Architecture migration cannot worsen current production layout without an explicit UI decision.

Historical pixel-gap closure to frozen goldens remains separate from V2 architecture quality gate.

Shared shell changes require all-route recapture.

D10-13 Functional UI PASS and pixel-match PASS are different claims; report them separately.

# 17. AI Agent Reliability Gate

| Scenario | Expected |
| --- | --- |
| Send/interpret | 0 project mutation |
| Preview Diff | 0 project mutation; same resolver as Execute |
| Confirm Execute | one transaction / one revision |
| Undo AI | returns transaction when still valid last edit |
| duplicate plan_id | 0 second mutation |
| stale revision/project/context | reject/replan |
| permission revoked | reject |
| unknown action/property/preset | reject |
| ambiguous duplicate title/media | clarification |
| late network response | discard by generation |
| 100-key pool concurrency | one-key reservation rules preserved |
| invalid/429/403/5xx | documented retry/cooldown/rotation |
| offline/no key | manual editing/preview/render unaffected |

D10-14 AI quality is measured primarily by local safety/invariants; provider eloquence can never override a failed local gate.

# 18. Persistence & Recovery Gate

| Area | Release-blocking checks |
| --- | --- |
| Roundtrip | normalized ProjectDocument equality after save/reopen |
| Save failure | canonical file preserved; dirty remains |
| Save As | project_id stable; path changes only after success |
| Legacy v1 | deterministic migration to v2; source not overwritten |
| Future schema | fail closed |
| Recovery | CORRUPT/STALE/SAME/NEWER/FOREIGN classification |
| Autosave | latest committed revision; stale completion cannot update new session status |
| Render journal | preparing/publishing/committed recovery idempotent |
| Preferences/sidecar/cache | failure does not corrupt core project |

# 19. Supply Chain, Dependency & License Gate

Python build/runtime dependencies remain pinned for Windows release.

FFmpeg release URL is dated/immutable and SHA-256 verified.

Bundled FFmpeg must expose required software encoders and exact external-filter capability used by compiler.

Portable font commit is pinned and license bundled.

GitHub Actions used for release are pinned by full commit SHA.

New dependency requires explicit license review, pin, packaging smoke, and THIRD_PARTY_NOTICES update.

No unexpected second FFmpeg/native runtime bundled by a new dependency.

Secret scan covers source/tests/docs/build/release evidence.

Release ZIP checksum must be generated from exact uploaded artifact.

D10-15 A functional build can still FAIL release if provenance/license/pinning/secret gates fail.

# 20. Windows Portable Candidate Gate

| Gate | Required proof |
| --- | --- |
| Pinned Python | 3.12.10 exact release runner baseline |
| Pinned Python packages | build/requirements-windows.lock |
| PyInstaller | onedir EXE successfully produced |
| Bundled tools | ffmpeg.exe + ffprobe.exe found inside app |
| Bundled notices | LICENSE, THIRD_PARTY_NOTICES, FFmpeg license/readme, font license |
| Capabilities | CAPABILITIES.json generated from artifact |
| ZIP | versioned semantic filename |
| Checksum | SHA256SUMS exact match |
| Relocation | extract to Unicode/apostrophe path |
| Isolation | global Python/FFmpeg/API keys unavailable |
| Smoke | EXE `--portable-smoke` exits 0 |
| Media proof | smoke output contains verified audio + video streams |
| Version truth | GUI title contains release version |

D10-16 The extracted ZIP, not `dist/` before packaging, is the object under final portable smoke.

# 21. Flaky Test / Quarantine Policy

A failing release-blocking test cannot be converted to PASS by rerunning until green.

One diagnostic rerun may distinguish deterministic failure from environment/transient issue, but original failure remains evidence.

Quarantine requires issue/owner/reason/expiry and a replacement gate if safety-critical.

Persistence/render/lifecycle/data-loss tests cannot be quarantined for release merely because they are flaky.

Network/provider tests use mocks for deterministic contract; real network should not be a release dependency.

Timing tests use generous ceilings/relative comparison to avoid false flakes, not sleeps tuned to one machine.

D10-17 Zero unexplained flaky release blockers is required for RC PASS.

# 22. Failure Triage Order

Classify: deterministic product defect, test defect, environment issue, supply-chain change, or infrastructure outage.

Reproduce with smallest relevant suite/fixture.

Preserve logs/artifacts/candidate SHA/environment.

Fix product first if behavior invariant is violated.

If test is wrong, update test only with written reason showing contract remains correct.

Run focused suite.

Run affected regression family.

Run full required gate for migration slice.

For RC-impacting fix, rebuild candidate artifact; prior ZIP evidence is invalid.

D10-18 Never patch test expectations merely to match a regression unless the governing behavior decision changed explicitly.

# 23. Quality Gate Ladder

| Gate | Purpose | Promotion |
| --- | --- | --- |
| Q0 Developer | compile + focused unit/contract | work-in-progress only |
| Q1 Slice | focused + touched feature parity + fault/concurrency where relevant | migration slice candidate |
| Q2 Integration | full pytest + cross-workspace/session/lifecycle | integration branch candidate |
| Q3 Infrastructure | real FFmpeg + UI captures + long structural benchmarks | release candidate eligible |
| Q4 Windows Artifact | exact portable build + extracted smoke + supply-chain gates | release candidate artifact |
| Q5 Release | all blockers closed + evidence manifest + rollback/handoff ready | ship |

## 23.1 Hard blockers

Any MUST KEEP feature regression.

Any data-loss/canonical overwrite safety failure.

Any unresolved orphan process/post-close mutation defect.

Any failed project roundtrip/migration/recovery invariant.

Any final render marked success without verified published output.

Any real FFmpeg regression in affected path.

Any Windows portable smoke/isolation/checksum failure.

Any secret or license/provenance blocker.

Any unexplained flaky blocker.

Any known critical crash on supported standard workflow.

# 24. Evidence Manifest per Candidate

| Evidence field | Required |
| --- | --- |
| candidate commit SHA / branch | YES |
| planning decision/version | YES |
| Python/PySide6/dependency versions | YES |
| FFmpeg/ffprobe version + digest/source | YES |
| focused/full test results | YES |
| fault/concurrency results | when affected; RC hardening suite always |
| performance baseline JSON | YES for changed performance-sensitive boundaries |
| UI capture/geometry set | YES when UI/shared shell changed; RC canonical sweep |
| real FFmpeg facts | YES |
| portable ZIP name/SHA256 | YES for artifact gate |
| portable smoke JSON | YES |
| CAPABILITIES.json | YES |
| secret/license scan | YES |
| known limitations / accepted regressions | YES, may be empty |
| rollback reference | YES |

D10-19 A release claim without reproducible evidence manifest is incomplete even if CI appears green.

# 25. Required Testing by Migration Phase M0–M9

| Phase | Minimum quality evidence |
| --- | --- |
| M0 Characterization | feature matrix + existing suite baseline + behavior snapshots |
| M1 CompositionRoot | startup/import + all 9 route smoke; no behavior diff |
| M2 Task Lifecycle | race/cancel/close/switch/process leak fault matrix |
| M3 Persistence | roundtrip + injected save/recovery failures |
| M4 Render Facade | RenderPlan/preflight/process/verify/publish + real FFmpeg parity |
| M5 Probe/Preview/Cache | media fixture matrix + stale/corrupt/cache/preview parity |
| M6 Beat Analysis | synthetic audio fixtures + cache/fallback/performance |
| M7 Workspace Registry | route-by-route visual/state/responsive regression |
| M8 Legacy Bridge Retirement | full suite + no production legacy ownership/imports |
| M9 Consolidation | full suite + performance + Windows portable + release candidate gates |

# 26. Rencana Implementasi Quality Infrastructure (Untuk SOL Nanti)

| T-Step | Pekerjaan | Timing |
| --- | --- | --- |
| T1 | machine-readable FeatureParityRegistry mapping MUST KEEP→tests | before first cleanup |
| T2 | shared fixture catalog for media/audio/path/fault cases | early |
| T3 | port/adapter contract test harness for legacy/new parity | M1 onward |
| T4 | Task/ProcessSupervisor race/leak/fault harness | M2 |
| T5 | Persistence/recovery fault injection helpers | M3 |
| T6 | RenderEngine tiered real-FFmpeg/transaction harness | M4 |
| T7 | Beat synthetic fixture + parity benchmark harness | M6 |
| T8 | Workspace capture matrix automation 1672/1366/125/150 | M7 |
| T9 | performance baseline JSON + compare tool with 10% investigation threshold | M2–M9 |
| T10 | unified RC evidence manifest/checker | before M9/release |
| T11 | Python 3.11 compatibility lane or explicit support floor revision | before release claim |
| T12 | final Windows artifact gate integrated with exact V2 candidate branch | M9/STEP11 |

Implementation rule Quality infrastructure is built alongside migration slices. Do not postpone all tests until after refactoring; characterization must exist before behavior ownership moves.

# 27. NO-GO Testing / Release Decisions

No deleting old regression tests just because module names become legacy.

No release based only on unit tests.

No mock-only approval for FFmpeg/render/Spectrum paths.

No multi-hour real encode on every PR; use tiered evidence instead.

No fake benchmark improvement by weakening fixtures.

No changing thresholds after failure without documented contract reason.

No rerun-until-green release policy.

No UI pixel-match claim without captured comparison evidence.

No golden binary mutation to make tests pass.

No testing only Python 3.12 while still claiming >=3.11 compatibility.

No successful release if portable artifact depends on global Python/FFmpeg/API key.

No shipping an artifact different from the one tested/checksummed.

No release when critical source/recovery/render safety test is quarantined.

No performance optimization that changes correctness contract silently.

No treating warning-level accepted limitation as PASS without documenting it.

# 28. Keputusan Resmi STEP 10

| ID | Keputusan |
| --- | --- |
| D10-01 | Existing 115-file suite/workflows are the minimum regression floor; V2 adds evidence rather than shrinking it. |
| D10-02 | Declared Python >=3.11 support must have a 3.11 compatibility lane, otherwise support floor must be changed explicitly. |
| D10-03 | Feature parity is behavior-based and mapped through FeatureParityRegistry. |
| D10-04 | Every facade/port needs legacy-vs-new contract evidence before legacy retirement. |
| D10-05 | Characterization tests preserve meaningful behavior; normalization cannot hide real regressions. |
| D10-06 | Concurrency tests assert terminal/post-state and bounded resource behavior. |
| D10-07 | Destructive boundaries require injected failure proofs. |
| D10-08 | Media/path fixtures are deterministic/local/versioned and external-URL independent. |
| D10-09 | Animation/beat/Spectrum require evaluator + real/parity evidence; no fake reactivity. |
| D10-10 | Real FFmpeg testing is tiered R0–R5; mocks never replace real critical integration. |
| D10-11 | 200-song/~3-hour structural stress remains mandatory; long real encode is risk-triggered. |
| D10-12 | Performance comparisons use same environment/median baselines; >10% regression requires investigation. |
| D10-13 | Functional UI and pixel-match status are separate claims. |
| D10-14 | AI quality gates prioritize local safety, atomicity, stale protection, and offline independence. |
| D10-15 | Supply-chain/license/pinning/secret gates are release blockers. |
| D10-16 | Final portable smoke runs against extracted versioned ZIP in isolated environment. |
| D10-17 | No unexplained flaky release blocker can be waved through by retries. |
| D10-18 | Test expectations cannot be changed merely to bless a regression. |
| D10-19 | Every RC has a reproducible evidence manifest tied to exact commit/artifact. |
| D10-20 | Quality gates Q0–Q5 control promotion; green lower gate never substitutes for a required higher gate. |

# 29. Gate STEP 10

| Gate | Kriteria | Status |
| --- | --- | --- |
| G10-01 | Existing quality baseline/test inventory audited | PASS |
| G10-02 | Test pyramid/evidence layers defined | PASS |
| G10-03 | Feature parity + architecture contract gates defined | PASS |
| G10-04 | Concurrency/fault-injection matrices defined | PASS |
| G10-05 | Media/animation/AI/render/persistence matrices defined | PASS |
| G10-06 | Long-album/performance methodology defined | PASS |
| G10-07 | UI responsive/visual evidence gate defined | PASS |
| G10-08 | Windows portable/supply-chain gate defined | PASS |
| G10-09 | Flaky/triage/promotion policy defined | PASS |
| G10-10 | M0–M9 test mapping + T1–T12 implementation plan defined | PASS |
| G10-11 | Release hard blockers/evidence manifest defined | PASS |
| G10-12 | No coding/test/workflow source change in STEP10 | PASS |

FINAL STEP 10 GATE PASS. V2 now has a complete proof strategy from fast unit/contract tests through exact Windows portable artifact validation. Coding remains BLOCKED. STEP 11 next defines Windows Portable Build, Release, Rollback, and Final Handoff; after STEP 11 planning is complete, the full planning set must be placed in the V2 repository before any implementation begins.

# 30. Handoff ke STEP 11

| STEP11 focus | Required input from STEP10 |
| --- | --- |
| Build reproducibility | exact Python/deps/FFmpeg/font/action pins |
| Artifact identity | versioned ZIP + SHA256 + candidate SHA |
| Portable isolation | no global Python/FFmpeg/API key |
| Release smoke | verified A/V output + version/capabilities |
| Licenses | MIT app + bundled third-party notices/licenses |
| Release evidence | Q5 manifest with known limitations |
| Rollback | last known-good artifact/commit + release rollback procedure |
| Handoff | source-of-truth docs, status, architecture decisions, implementation next step |
| Pre-coding gate | all STEP00–11 DOCX/source-of-truth uploaded to V2 repo |

# Lampiran A — Existing Workflow / Build Anchors

.github/workflows/step10-render-validation.yml

.github/workflows/step11-integration-validation.yml

.github/workflows/step12-release-validation.yml

.github/workflows/build-windows-portable.yml

build/build_portable.ps1

build/requirements-windows.lock

build/write_release_capabilities.py

tests/test_editor_v2_s12_performance.py

tests/test_step10_render_real_ffmpeg.py

tests/test_step11_e2e.py

tests/test_step11_close_lifecycle.py

tests/test_release_candidate_audit.py

tests/test_stable_release_v1.py

# Lampiran B — Current Release Pins Observed

| Item | Baseline value |
| --- | --- |
| Windows Python | 3.12.10 |
| PySide6 | 6.11.2 |
| PyInstaller | 6.22.3 |
| pytest | 8.4.2 |
| Pillow | 11.3.0 |
| Pinned FFmpeg asset | ffmpeg-N-127142-g12b7b9891b-win64-gpl.zip |
| Pinned FFmpeg SHA-256 | a885f564dee2b60f69ab866c6c89b96ae531fc2ee1f24ff8b5b1a6d29960a96b |
| Noto Sans commit | 23e54b51ddffbc7713c583748e3bd86f62b1fa4a |
| Portable build form | PyInstaller onedir |

# Lampiran C — Release Quality Checklist

All required migration/feature/fault tests green.

No unresolved MUST KEEP regression.

No unresolved data-loss/orphan-process/recovery blocker.

Real FFmpeg proof current for affected pipeline.

200-song structural stress PASS.

UI route/responsive evidence current where affected.

Performance regression reviewed.

Windows exact candidate build PASS.

Extracted ZIP isolated portable smoke PASS.

Audio+video output probe PASS.

Capabilities and notices included.

Secret/license/pin checks PASS.

ZIP SHA-256 recorded and matches uploaded artifact.

Known limitations explicitly documented.

Rollback reference available.

Final source-of-truth/handoff updated.