V2 FULL-ALBUM-MAKER

# STEP 11
WINDOWS PORTABLE BUILD, RELEASE,
ROLLBACK & FINAL HANDOFF

Reproducible candidate build, exact-artifact validation, explicit stable release, rollback safety, source-of-truth freeze, dan handoff AI

| STATUS STEP | COMPLETE — GATE PASS (PLANNING) |
| --- | --- |

| FASE | FINAL PLANNING — CODING MASIH BLOCKED |
| --- | --- |

| FIRST V2 STABLE TARGET | v2.0.0 after implementation + Q0–Q5 PASS |
| --- | --- |

| PRIMARY ARTIFACT | Windows x86_64 Portable ZIP (PyInstaller onedir) |
| --- | --- |

Keputusan utama STEP 11 Stable release V2 harus merupakan tindakan eksplisit dari candidate SHA yang sudah lolos Q0–Q5; bukan efek samping setiap push ke main. Exact ZIP yang diuji harus sama dengan ZIP yang dipublikasikan dan diikat SHA-256. Rollback menunjuk immutable last-known-good commit/tag/ZIP/checksum. Sebelum coding pertama, seluruh MASTER + STEP00–11 source-of-truth wajib tersedia di repo V2 dan AI handoff harus menunjuknya.

STEP 11 tidak mengubah versi aplikasi, workflow, build script, dependency, source, UI, atau release. Semua perubahan aktual dilakukan nanti pada fase implementasi.

# 1. Ringkasan Eksekutif

Baseline release pipeline sudah sangat kuat: Windows 2025, Python 3.12.10, pinned Python packages, pinned FFmpeg ZIP+SHA256, pinned font commit, PyInstaller onedir, CAPABILITIES.json, full pytest, extracted-ZIP smoke pada path Unicode/apostrophe, isolation dari Python/FFmpeg/API key global, verified audio+video output, checksum, secret scan, dan GitHub Release. STEP 11 mempertahankan kekuatan itu sambil menutup release hazards dan mendefinisikan promotion/rollback/handoff V2.

Current source version 1.5.0 tidak diubah pada planning.

First stable V2 target direncanakan v2.0.0 setelah implementation maturity; version bump terjadi dekat RC, bukan di awal migration.

Release candidate dibuat dari immutable candidate SHA.

Stable release hanya dari exact candidate artifact yang sudah diuji.

No stable release otomatis setiap push ke main.

Main menjadi protected integration/stable branch, bukan release trigger yang tak sengaja.

Release artifacts immutable; jangan replace asset silently.

Rollback tidak downgrade project bytes otomatis; compatibility/recovery behavior mengikuti project schema rules.

Old repo tetap read-only dan tidak menjadi fallback write target.

Planning source-of-truth harus masuk V2 repo sebelum implementation coding.

# 2. Baseline Release System yang Sudah Ada

| Area | Baseline saat ini | STEP11 decision |
| --- | --- | --- |
| Release runtime | Windows 2025 + Python 3.12.10 | KEEP |
| Dependencies | pinned build/requirements-windows.lock | KEEP |
| FFmpeg | dated BtbN GPL ZIP + SHA256 | KEEP exact-pin model |
| Font | Noto Sans pinned commit + OFL | KEEP |
| Packaging | PyInstaller --onedir | KEEP |
| Portable structure | tools/assets/data/temp/output bundled | KEEP |
| Capability report | CAPABILITIES.json | KEEP / expand V2 facts |
| Test before build | full pytest | KEEP / Q-gate controlled |
| Smoke | extracted ZIP; no global Python/FFmpeg/API key | KEEP mandatory |
| Output smoke | real bundled FFmpeg A/V + ffprobe | KEEP |
| Checksum | SHA256SUMS.txt | KEEP |
| Release publish | push main can create GitHub Release | CHANGE before V2 stable |
| Notices | THIRD_PARTY_NOTICES bundled | KEEP but synchronize exact pins |

# 3. Release Blockers / Inconsistencies Ditemukan

| Finding | Risk | Required correction before V2 RC |
| --- | --- | --- |
| THIRD_PARTY_NOTICES FFmpeg pin is stale | notice/provenance does not match shipped binary | generate/review notices from same release manifest/pins |
| Main push can auto-publish stable release | accidental stable release before acceptance | separate build verification from explicit release promotion |
| STEP12 workflow hardcodes an old STEP11 handoff SHA | future V2 RC could validate wrong ancestry | derive/record V2 release baseline via current manifest/approved SHA |
| CAPABILITIES.py duplicates version/pin facts | drift risk across script/notices/workflow | single release manifest/source for duplicated metadata |
| Project claims Python >=3.11; release uses 3.12.10 | compatibility claim can exceed tested matrix | 3.11 lane or explicit support-floor decision per STEP10 |

D11-01 Release metadata must be generated/validated from one canonical release manifest so FFmpeg/dependency/font/version facts cannot silently drift between workflow, build script, capability report, and notices.

# 4. Canonical Release Manifest

release-manifest.json (planned)
  format/version
  app_version
  candidate_commit
  python_release_version
  dependency_lock_sha256
  ffmpeg:
    provider/tag/asset/url/sha256/license profile
  font:
    source/commit/path/license
  packaging:
    PyInstaller version / onedir
  project_schema_supported
  animation_format_supported
  build workflow version
  expected artifact names

Build script reads or verifies manifest facts rather than duplicating independent constants where practical.

CAPABILITIES.json is generated from manifest + actual built artifact probes.

THIRD_PARTY_NOTICES is checked against manifest identifiers/digests.

Evidence manifest includes release-manifest SHA-256.

D11-02 Release manifest is source-of-truth for artifact provenance; actual runtime probes still verify the manifest instead of trusting it.

# 5. Versioning Strategy

| Stage | Version behavior |
| --- | --- |
| Planning/Migration early | do not bump stable app version just to indicate work started |
| Integration candidates | internal commit SHA + branch identifies candidate; optional pre-release metadata only if product exposes it safely |
| First V2 RC | prepare 2.0.0 release notes/manifest; RC tag may be v2.0.0-rc.N if public RC desired |
| First V2 stable | v2.0.0 only after Q0–Q5 PASS and explicit promotion |
| Patch | 2.0.x for backward-compatible bug/security/reliability fixes |
| Minor | 2.x.0 for additive backward-compatible features |
| Major | 3.0.0 only for deliberate breaking product/project compatibility |

Project schema version and application semantic version are independent.

V2 app can remain compatible with ProjectDocument schema v2.

Version number appears consistently in package, GUI title, capability report, release notes, ZIP, tag.

D11-03 Target first mature V2 stable is v2.0.0, but no version bump occurs until release-candidate preparation.

# 6. Branch / Promotion Model

planning-v2
  ↓ source-of-truth complete
implementation branches (small/reversible)
  ↓ PR / Q1
integration-v2
  ↓ Q2/Q3
release/v2.0.0-rc
  ↓ Q4/Q5 exact candidate
main
  ↓ stable tag v2.0.0 + explicit release promotion

| Branch | Purpose | Rule |
| --- | --- | --- |
| planning-v2 | approved planning/governance only | no app implementation |
| feature/migration branches | one bounded migration slice | rollback-capable |
| integration-v2 | combined implementation candidate | full integration gates |
| release/v2.0.0-rc | frozen release candidate stabilization | bugfix/evidence only; no feature expansion |
| main | stable/integrated line | merge only after release acceptance |
| baseline-copy-from-v1-2026-10-07 | immutable copied baseline | never develop here |

D11-04 Main must not be used as an uncontrolled experiment/release trigger. Stable promotion is explicit and tied to a Q5-approved SHA.

# 7. CI / GitHub Actions Strategy

| Workflow class | Trigger | Authority |
| --- | --- | --- |
| PR/branch validation | pull_request / migration branch | Q0–Q3 verification only |
| Windows portable candidate | workflow_dispatch or release candidate branch/tag | build exact Q4 artifact |
| Stable release publish | explicit tag/manual promotion from approved SHA | Q5 only |
| Main push | build/regression allowed | must not auto-create unapproved stable release |

Actions remain pinned by full commit SHA.

Workflow concurrency cancels superseded candidate runs where safe.

Publish workflow receives least required permissions; validation workflows use read-only contents.

Artifact retention/evidence retention policy documented for RCs/releases.

Stable tag must target candidate commit exactly.

D11-05 Separate 'can build' from 'may publish'. A green main build is not permission to create a stable release.

# 8. Reproducible Windows Portable Build

| Input | Required control |
| --- | --- |
| Source | exact candidate SHA; clean checkout |
| Python | 3.12.10 exact for release baseline |
| pip | pinned |
| Python dependencies | exact lockfile + lock SHA |
| FFmpeg/ffprobe | dated asset URL + exact SHA256 |
| Font | exact commit + license |
| PyInstaller | exact version |
| Environment | no hidden developer packages relied on |
| Build command | version-controlled script/workflow |
| Generated artifact | deterministic contract even if ZIP bytes/timestamps may differ |

## 8.1 Reproducibility definition

Functional reproducibility is mandatory: same source/pins produce equivalent folder contents/capabilities/smoke behavior.

Byte-for-byte ZIP reproducibility is desirable but not required initially because ZIP timestamps/tooling may vary.

If byte reproducibility is later required, normalize timestamps/order/metadata explicitly.

Never claim reproducible build merely because it builds twice on one dirty machine.

D11-06 Release build begins from clean checkout and immutable external pins; no local cache/file may be an undeclared requirement.

# 9. Portable Artifact Layout Contract

Full Album Maker/
  Full Album Maker.exe
  tools/ffmpeg/ffmpeg.exe
  tools/ffmpeg/ffprobe.exe
  assets/logo.svg
  assets/fonts/fonts.conf
  assets/fonts/NotoSans.ttf
  assets/fonts/NotoSans-OFL.txt
  data/
  temp/
  output/
  CAPABILITIES.json
  LICENSE.txt
  THIRD_PARTY_NOTICES.md
  FFMPEG-LICENSE.txt / FFMPEG-README.txt (when supplied)

No API keys/config secret bundled.

No user project/media copied into application artifact.

Writable runtime dirs are app-owned; source/install files are not mutated unexpectedly.

Future NumPy/beat dependencies must be present in PyInstaller bundle and capability report if adopted.

D11-07 Portable means self-contained runtime, not portable user media/project packaging.

# 10. Artifact Identity & Checksums

| Artifact | Naming |
| --- | --- |
| Stable ZIP | Full-Album-Maker-v2.0.0-Windows-Portable.zip |
| RC ZIP (if public) | Full-Album-Maker-v2.0.0-rc.N-Windows-Portable.zip |
| Checksum | SHA256SUMS.txt |
| Evidence | release-evidence/summary.json + manifests/reports |
| Capabilities | CAPABILITIES.json inside extracted app |
| Release notes | docs/RELEASE_NOTES_v2.0.0.md |

SHA-256 is computed after final ZIP creation.

Uploaded ZIP SHA must equal recorded SHA256SUMS.

Published release asset must not be silently replaced under same version.

If artifact must be rebuilt, create a new RC; stable release rebuild requires explicit new version unless exact asset handling policy says otherwise.

D11-08 Artifact identity is version + commit + SHA-256. Filename alone is insufficient.

# 11. Extracted-ZIP Portable Smoke

1. Build exact versioned ZIP from clean candidate.

2. Verify SHA256SUMS matches ZIP.

3. Extract ZIP to path containing spaces + Unicode + apostrophe.

4. Clear GEMINI_API_KEY / GOOGLE_API_KEY / PYTHONHOME / PYTHONPATH.

5. Restrict PATH so global Python and FFmpeg are unavailable.

6. Assert `python` and `ffmpeg` are not discoverable globally.

7. Run bundled `Full Album Maker.exe --portable-smoke`.

8. Require exit code 0.

9. Read portable-smoke.json from extracted artifact.

10. Require `ok=true`, `api_key_present=false`, audio stream present, video stream present.

11. Require GUI title/version identity matches candidate version.

12. Verify CAPABILITIES.json and notices exist in extracted artifact.

D11-09 The object that passes Q4/Q5 is the extracted final ZIP artifact, not a pre-ZIP dist folder.

# 12. CAPABILITIES.json V2 Contract

| Category | Required facts |
| --- | --- |
| Identity | app version, release tag, candidate commit |
| Platform | Windows x86_64 portable onedir |
| Runtime | Python/PySide6/PyInstaller versions |
| FFmpeg | provider/tag/asset/SHA/version family; ffmpeg/ffprobe actual version |
| Encoder | software support + tested shipping capability facts |
| Font | family/source/commit/license |
| Offline | manual edit/preview/render does not require API key |
| Project | supported project schema/timebase |
| V2 architecture | animation format, BeatAnalysis availability if shipped, render facade version where useful |
| Validation | smoke/test summary scope + limitations |

Capabilities describe what the exact artifact can do, not aspirational roadmap features.

Hardware encoders remain runtime machine-specific; capability report distinguishes bundled/software from machine probe.

D11-10 Capability report is generated from manifest + actual build probes and is itself release evidence.

# 13. License & Third-Party Notice Gate

| Component | Release requirement |
| --- | --- |
| Application | MIT LICENSE included |
| FFmpeg GPL build | license/readme/source/provider/build identification and exact asset pin |
| PySide6/Qt | notice/review applicable redistribution terms |
| Noto Sans | OFL bundled |
| New dependencies | license inventory + notices updated before shipping |
| Custom user fonts/media | not copied/bundled implicitly by release |

THIRD_PARTY_NOTICES must match current release manifest exactly.

Stale old FFmpeg IDs/digests are a release blocker even if binary itself works.

License inventory generated/reviewed from locked release dependency set.

No license assumptions based only on repository homepage labels.

D11-11 Current stale FFmpeg notice data must be corrected before any V2 candidate can pass Q5.

# 14. Release Notes & Known Limitations

Release notes are part of the release gate, not marketing-only text. They must let a user understand what changed and what did not.

| Section | Required content |
| --- | --- |
| Highlights | stability/architecture/animation/beat improvements actually shipped |
| Compatibility | project schema/support behavior; old projects preserved |
| UI | existing UI preserved; any intentional visible changes listed |
| Rendering | FFmpeg/encoder behavior changes and verification guarantees |
| AI | optional behavior/permissions; manual offline still available |
| Known limitations | pause/resume/segmentation/projectM/other deferred features |
| Migration notes | anything user must do manually |
| Rollback note | how to return to previous app version safely |
| Checksums | point to SHA256SUMS/release assets |

Do not list planned features as shipped.

Known limitation may be accepted only if it is not a Q5 hard blocker.

D11-12 Release notes reflect evidence, not intention.

# 15. RC → Stable Promotion Gate

RC candidate SHA frozen
  → Q0/Q1/Q2/Q3 PASS
  → Q4 Windows exact artifact PASS
  → evidence manifest complete
  → release notes/notices/manifest consistent
  → no hard blocker / unexplained flaky blocker
  → explicit approval/promotion
  → stable tag points to exact candidate SHA
  → publish exact tested ZIP + SHA256SUMS
  → post-publish checksum/release asset verification

No feature commits after RC freeze; only blocker fixes create a new RC SHA/artifact.

Any code/build/pin change invalidates previous Q4 artifact evidence.

Stable release cannot point to a different commit from the tested candidate.

D11-13 Promotion is evidence-preserving, not 'merge then rebuild something similar'.

# 16. Post-Publish Verification

1. Fetch/view GitHub release tag/target commit.

2. Verify release ZIP name/version.

3. Verify published SHA256SUMS corresponds to published ZIP.

4. Verify release notes render and known limitations are present.

5. Download artifact on a separate validation path where tooling permits.

6. Run a light checksum/extract sanity check; retain Q4 smoke evidence.

7. Mark release as current last-known-good only after publication verification.

Do not delete previous stable release when new one is published.

Keep baseline rollback metadata immediately available.

D11-14 Release completion includes publication verification; successful `gh release create` alone is not the final proof.

# 17. Rollback Strategy

| Rollback object | What is preserved |
| --- | --- |
| Last-known-good tag | exact source commit |
| Last-known-good ZIP | exact distributable |
| SHA256SUMS | artifact identity |
| Release notes | compatibility/known limitations |
| Capabilities/evidence | environment and validation facts |
| Project schema support | document compatibility expectation |

## 17.1 Application rollback procedure

1. Stop distributing/promoting the faulty new version.

2. Mark issue/release warning; do not overwrite the faulty asset silently.

3. Repoint 'latest' visibility if platform supports it, or direct users to last-known-good release.

4. Provide exact last-known-good ZIP + SHA.

5. If a fix is available, ship a new patch version; do not replace same stable binary under same version.

6. Keep faulty release/tag evidence for audit unless security/legal policy requires removal.

## 17.2 Project-data rollback rule

App rollback never silently rewrites project file to an older schema.

Because initial V2 keeps ProjectDocument schema v2, expected rollback compatibility is strong, but must be tested with fixtures.

If future release introduces a newer project schema, release notes must state whether older app can reopen it.

Recommend user copies/backups before irreversible future schema upgrade.

D11-15 Rollback of application binary and rollback of project data are separate operations. Never pretend one guarantees the other.

# 18. Update / Installation Policy

V2 remains a portable application first. STEP 11 does not introduce an auto-updater or installer requirement.

User downloads/extracts a new version to a separate folder.

Do not overwrite the old portable folder automatically during initial V2 releases.

Project/media files remain external and are not removed with app folder.

DPAPI key vault/data path behavior must be documented if data is version-folder-local vs shared.

Auto-update is DEFERRED until signed/download-verification and rollback design exist.

Installer is DEFERRED unless user explicitly changes distribution requirement.

D11-16 Side-by-side portable versions are the safest initial upgrade/rollback model.

# 19. Source / Release Backup Policy

| Item | Policy |
| --- | --- |
| Old repo Full-Album-Maker | read-only historical source; never modified |
| V2 copied baseline branch | immutable baseline recovery point |
| Stable tags | immutable references |
| Release assets | retain stable ZIP/checksum |
| Planning branch | retain source-of-truth history |
| Evidence artifacts | retain RC/final summaries/checksums/capabilities as practical |
| User projects | application does not claim to back them up automatically beyond defined recovery/autosave |

Rollback never relies on memory or chat history alone.

Every released version maps to commit/tag/artifact checksum.

D11-17 Git history + release artifacts + planning/evidence manifest form the recoverable project record.

# 20. Pre-Coding Source-of-Truth Gate

User requirement: sebelum implementation/coding, seluruh planning dan referensi wajib berada di repo V2 agar AI/sesi lain dapat melanjutkan tanpa mengulang keputusan.

| Required artifact | Gate |
| --- | --- |
| MASTER V2 development plan DOCX | MUST be in V2 repo |
| STEP 00–11 final DOCX | MUST be in V2 repo |
| Governance/status/handoff Markdown | MUST be current |
| Planning artifact manifest | filename + SHA256 for canonical DOCX set |
| UI references/golden provenance already used | MUST remain accessible/immutable |
| Decision summaries D02–D11 | MUST be discoverable from index/handoff |
| Implementation start marker | must state exact next migration slice M0/T1; coding BLOCKED before this gate |

Only canonical final files are uploaded; obsolete duplicate drafts are excluded.

SHA-256 manifest prevents an AI from unknowingly using an old DOCX revision.

Binary DOCX and concise Markdown summaries complement each other; Markdown is not a substitute for detailed DOCX.

D11-18 Planning COMPLETE does not automatically mean CODING ALLOWED. Coding unlock requires physical source-of-truth artifact presence in the V2 repository plus manifest verification.

# 21. Canonical Planning Artifact Set

| ID | Canonical file |
| --- | --- |
| MASTER | 00_MASTER_V2_FULL_ALBUM_MAKER_DEVELOPMENT_PLAN.docx |
| STEP00 | STEP_00_BASELINE_COPY_GOVERNANCE_DAN_SOURCE_OF_TRUTH.docx |
| STEP01 | STEP_01_AUDIT_REPO_LAMA_DAN_KONTRAK_PERILAKU.docx |
| STEP02 | STEP_02_RISET_PONDASI_MATANG_LISENSI_DAN_KEPUTUSAN_ADOPSI.docx |
| STEP03 | STEP_03_TARGET_ARCHITECTURE_V2_DAN_STRATEGI_MIGRASI_BERTAHAP.docx |
| STEP04 | STEP_04_HARDENING_STABILITAS_LIFECYCLE_ERROR_HANDLING_DAN_RECOVERY.docx |
| STEP05 | STEP_05_MEDIA_PREVIEW_CACHE_TIMELINE_DAN_PROJECT_DATA.docx |
| STEP06 | STEP_06_RENDER_ENGINE_PROCESSING_PIPELINE_DAN_LONG_ALBUM_RELIABILITY.docx |
| STEP07 | STEP_07_ANIMATION_TRANSITION_SPECTRUM_BEAT_REACTIVE_DAN_PREVIEW_RENDER_PARITY.docx |
| STEP08 | STEP_08_FEATURE_PARITY_ENHANCEMENT_DAN_AI_AGENT_RELIABILITY.docx |
| STEP09 | STEP_09_UI_PRESERVATION_RESPONSIVENESS_DAN_INTEGRATION_CONTRACT.docx |
| STEP10 | STEP_10_TESTING_REGRESSION_STRESS_BENCHMARK_DAN_RELEASE_QUALITY_GATE.docx |
| STEP11 | STEP_11_WINDOWS_PORTABLE_BUILD_RELEASE_ROLLBACK_DAN_HANDOFF_FINAL.docx |

Older duplicate `STEP_07_ANIMATION_TRANSITION_SPECTRUM_DAN_PREVIEW_PARITY.docx` is NOT canonical and must not be uploaded as source-of-truth.

D11-19 Exactly one canonical planning artifact exists per STEP; duplicate drafts are excluded from handoff.

# 22. Final AI / Engineer Handoff Protocol

1. Confirm repository is `inoriko920-dev/V2-Full-Album-Maker`; never write old repo.

2. Read PROJECT_GOVERNANCE.md, PROJECT_STATUS.md, AI_HANDOFF.md, and planning README.

3. Verify planning manifest SHA-256 against MASTER + STEP00–11 DOCX.

4. Read MASTER and STEP00–11 in order before architecture decisions.

5. Confirm current implementation phase/migration slice and branch.

6. Confirm `main`/baseline refs have not been accidentally used for experiments.

7. Review decisions relevant to the slice and FeatureParityRegistry rows.

8. Create small reversible implementation branch; no big-bang changes.

9. Run Q0/Q1 gates for every slice; promote only with required higher gates.

10. Update status/handoff/evidence after each completed slice.

11. If new architecture decision conflicts with planning, STOP implementation and create decision update first.

D11-20 A new AI session must be able to continue from repository evidence alone, without relying on hidden chat context.

# 23. First Implementation Work After Coding Unlock

Setelah pre-coding source-of-truth gate PASS, implementation tidak langsung membangun animasi/beat/release. Urutan kembali ke migration plan STEP03 dan quality prerequisites STEP10.

| Order | First implementation objective |
| --- | --- |
| I0 | T1 FeatureParityRegistry + characterization map M0 |
| I1 | AppKernel/CompositionRoot additive shell around current behavior |
| I2 | legacy adapters + contract tests; no user-visible behavior change |
| I3 | Task/Process lifecycle wrappers after M1 is green |
| Later | Persistence → Render → Probe/Preview/Cache → Beat → Workspace route migration → legacy retirement |

Do not start with flashy beat presets or compiler rewrite.

Do not start by deleting install_* patches.

No implementation begins until planning binary source-of-truth gate is satisfied.

D11-21 First coding objective is M0/M1 safety infrastructure, not feature expansion.

# 24. Release Candidate Checklist

Candidate SHA frozen and clean.

Version/release manifest internally consistent.

Q0–Q3 PASS and no hard blocker.

Python support claim matches tested matrix.

Dependencies/FFmpeg/font/actions pinned.

THIRD_PARTY_NOTICES synchronized with exact release inputs.

Release notes complete and factual.

Secret/license scan PASS.

Windows candidate build from exact SHA.

Extracted ZIP portable smoke PASS.

Real bundled FFmpeg audio+video verification PASS.

CAPABILITIES.json and evidence manifest collected.

ZIP SHA-256 recorded.

Known limitations reviewed.

Rollback target identified.

# 25. Stable Release Checklist

Q4 candidate artifact is exactly the artifact to publish.

Q5 evidence manifest complete.

No code/build/pin change since candidate artifact.

Stable tag targets exact approved candidate SHA.

Stable version and ZIP/release-note naming match.

Explicit promotion approval recorded.

Publish exact ZIP + SHA256SUMS; do not rebuild after approval.

Verify published release target and assets.

Verify published checksum.

Retain previous stable release/artifact.

Mark new release last-known-good only after post-publish verification.

Update PROJECT_STATUS / AI_HANDOFF / release provenance.

# 26. Planned Known Limitations for Initial V2 Stable

| Area | Initial policy |
| --- | --- |
| Render pause/resume | not claimed / DEFER |
| Crash resume partial MP4 | not claimed; interrupted attempt retries fresh |
| Segment/checkpoint rendering | DEFER unless evidence requires |
| projectM/MilkDrop plugin | post-V2 optional research |
| 3D/GPU visualizer core | DEFER |
| AI direct render | DEFER until explicit safe render.request design |
| AI filesystem relink/import paths | manual/local authorization only |
| Installer/auto-updater | DEFER; portable side-by-side distribution |
| Historical pixel-perfect golden remediation | separate UI workstream |

These are only acceptable if no final implementation contradicts them; release notes must reflect actual shipped state.

D11-22 Deferred features are not release failures when they were never promised and core workflows remain complete.

# 27. NO-GO Build / Release / Handoff Decisions

No automatic stable publish on every main push.

No release from dirty/uncommitted local source.

No mutable/latest external asset without exact digest verification.

No stale THIRD_PARTY_NOTICES/provenance.

No API key/user project/media bundled.

No portable claim while global Python/FFmpeg is secretly required.

No publishing artifact different from tested artifact.

No overwriting an existing stable release binary under same version silently.

No deleting previous last-known-good release during normal promotion.

No release notes listing unshipped roadmap features.

No release when Q5 hard blocker exists.

No application rollback that silently rewrites project data.

No auto-update/installer addition without separate design.

No coding before MASTER + STEP00–11 canonical artifacts are present/verified in V2 repo.

No duplicate/outdated planning DOCX presented as canonical.

No new AI session starting work before reading handoff/source-of-truth.

# 28. Keputusan Resmi STEP 11

| ID | Keputusan |
| --- | --- |
| D11-01 | Use one canonical release manifest to prevent provenance/version/pin drift. |
| D11-02 | Manifest + actual runtime probes together define release facts. |
| D11-03 | First mature V2 stable target is v2.0.0; bump only near RC. |
| D11-04 | Use planning/feature/integration/release/main promotion model; main is not an experiment branch. |
| D11-05 | Separate build validation from stable publication; publication is explicit Q5 action. |
| D11-06 | Release build starts from clean exact SHA with immutable dependency/asset pins. |
| D11-07 | Portable artifact is self-contained runtime but does not package user media/projects. |
| D11-08 | Artifact identity = semantic version + candidate commit + SHA-256. |
| D11-09 | Q4/Q5 smoke tests the extracted final ZIP in isolated Unicode/apostrophe path. |
| D11-10 | CAPABILITIES.json is generated from release manifest plus actual build probes. |
| D11-11 | THIRD_PARTY_NOTICES must match exact shipping pins; current stale FFmpeg notice is a blocker. |
| D11-12 | Release notes are evidence-based and include compatibility, limitations, migration, rollback. |
| D11-13 | Stable tag and exact tested artifact come from the same approved candidate SHA. |
| D11-14 | Post-publish verification is part of release completion. |
| D11-15 | Application binary rollback and project-data rollback are separate contracts. |
| D11-16 | Initial update model is side-by-side portable; auto-updater/installer deferred. |
| D11-17 | Stable tags/releases/checksums/evidence preserve recovery provenance. |
| D11-18 | Coding unlock requires canonical planning DOCX set physically present and checksum-verified in V2 repo. |
| D11-19 | Exactly one canonical DOCX per STEP; outdated duplicates are excluded. |
| D11-20 | Repository evidence must be sufficient for another AI/engineer to continue without hidden chat context. |
| D11-21 | First implementation begins M0/T1 then M1 infrastructure, not feature expansion. |
| D11-22 | Deferred features are not blockers unless promised/required by final release contract. |
| D11-23 | Current automatic release-on-main and hardcoded old handoff ancestry must be redesigned before V2 stable release. |
| D11-24 | Old Full-Album-Maker repo remains permanently read-only throughout V2 implementation/release. |

# 29. Gate STEP 11

| Gate | Kriteria | Status |
| --- | --- | --- |
| G11-01 | Baseline build/release pipeline audited | PASS |
| G11-02 | Release hazards/inconsistencies identified | PASS |
| G11-03 | Canonical release manifest/version strategy defined | PASS |
| G11-04 | Branch/CI/promotion model defined | PASS |
| G11-05 | Reproducible portable artifact contract defined | PASS |
| G11-06 | Exact ZIP smoke/capability/checksum gates defined | PASS |
| G11-07 | License/notices/release-note gates defined | PASS |
| G11-08 | RC→stable + post-publish flow defined | PASS |
| G11-09 | Rollback/update/backup policy defined | PASS |
| G11-10 | Final handoff and canonical planning set defined | PASS |
| G11-11 | First implementation order after unlock defined | PASS |
| G11-12 | No coding/build/release mutation performed in STEP11 | PASS |

FINAL STEP 11 — PLANNING COMPLETE STEP 00–11 planning is now complete. However CODING REMAINS BLOCKED until the canonical MASTER + STEP00–11 DOCX files are physically uploaded to the V2 repository and their SHA-256 values match the planning artifact manifest. After that gate passes, implementation starts at M0/T1 then M1—never by jumping directly to animation or release work.

# 30. Final Planning Status

| Item | Status |
| --- | --- |
| Old repo protection | PASS — read-only requirement remains |
| V2 copied baseline protection | PASS |
| STEP00–11 planning | PASS |
| UI redesign gate | not applicable — preservation project |
| Coding authorization | BLOCKED — pre-coding artifact upload gate pending |
| Release authorization | BLOCKED — implementation/testing not started |
| Next operational action | upload/verify canonical planning source-of-truth in V2 repo, then begin M0/T1 |

# 31. Final Handoff — Ringkas untuk AI Berikutnya

READ FIRST Target repo: V2-Full-Album-Maker only. Old repo is read-only. Read governance + status + handoff + MASTER + STEP00–11. Do not redesign UI. Do not swap FFmpeg. Do not introduce a second project model. Do not code until planning DOCX presence/checksum gate is PASS. First work after unlock is FeatureParityRegistry/characterization M0, then additive AppKernel/CompositionRoot M1.

# Lampiran A — Baseline Release Pins yang Diamati

| Item | Baseline |
| --- | --- |
| Current source app version | 1.5.0 (planning does not change it) |
| First V2 stable target | 2.0.0 after implementation/Q5 |
| Windows runner | windows-2025 |
| Release Python | 3.12.10 |
| pip | 26.2.1 |
| PySide6 | 6.11.2 |
| PyInstaller | 6.22.3 |
| pytest | 8.4.2 |
| Pillow | 11.3.0 |
| FFmpeg asset | ffmpeg-N-127142-g12b7b9891b-win64-gpl.zip |
| FFmpeg SHA256 | a885f564dee2b60f69ab866c6c89b96ae531fc2ee1f24ff8b5b1a6d29960a96b |
| Noto Sans commit | 23e54b51ddffbc7713c583748e3bd86f62b1fa4a |
| Package form | PyInstaller onedir + versioned ZIP |

# Lampiran B — Baseline Release Metadata Drift to Fix

| Source | Observed FFmpeg reference |
| --- | --- |
| build/build_portable.ps1 | autobuild-2026-10-03-18-14 / N-127142 / SHA a885f5... |
| build/write_release_capabilities.py | same new N-127142 asset / SHA a885f5... |
| .github/workflows/build-windows-portable.yml | same new N-127142 asset / SHA a885f5... |
| THIRD_PARTY_NOTICES.md | older n9.0-latest asset / SHA b745ed... |

The notice must not be corrected by guess; it must be generated/reviewed against the exact future V2 release manifest.

# Lampiran C — Release / Handoff Source Anchors

| .github/workflows/build-windows-portable.yml | LICENSE |
| --- | --- |
| .github/workflows/step12-release-validation.yml | src/full_album_maker/__init__.py |
| build/build_portable.ps1 | docs/governance/PROJECT_GOVERNANCE.md |
| build/requirements-windows.lock | docs/governance/PROJECT_STATUS.md |
| build/write_release_capabilities.py | docs/governance/AI_HANDOFF.md |
| docs/RELEASE_NOTES_v1.5.0.md | docs/planning/README.md |
| THIRD_PARTY_NOTICES.md |  |