# V2-FULL-ALBUM-MAKER | PATCH v2.0.5

ASTRA PLAN / SOL HANDOFF | 8 October 2026 | P01 PLANNING ONLY

# P01 v2.0.5 — patch candidate release quality plan (ASTRA → SOL)

Status: PLANNING ONLY; P01 NOT STARTED; Q4 NOT STARTED; Q5 NOT STARTED; v2.0.5 NOT PUBLISHED

Documentation authored 8 October 2026 WIB. The associated DOCX is the planning handoff; this Markdown is the machine-auditable source of truth.

# 0. Scope and repository boundaries

• Work **only** on inoriko920-dev/V2-Full-Album-Maker. Never edit inoriko920-dev/Full-Album-Maker.

• Base protected main commit: e5bd1a68b8cd3dd14edd41f51676c7d9f84bd5f1, merging Beat Analysis cache correctness PR [#57](https://github.com/inoriko920-dev/V2-Full-Album-Maker/pull/57).

• Exact PR #57 Windows CI **37750219397 PASS**, 790 passed + Windows portable audio/video smoke PASS.

• Independent protected-main CI after merge **37750771995 PASS** at e5bd1a68b8cd3dd14edd41f51676c7d9f84bd5f1: 790 passed, Windows packaging and portable audio/video smoke PASS.

• Official/latest **published** stable stays v2.0.4 until v2.0.5 independently passes Q5.

• Rollback v2.0.4 tag/Q4 source: af5af1ce24aba17ff68d469390a0c3d21f80f44d; exact ZIP Full-Album-Maker-v2.0.4-Windows-Portable.zip **189599237 bytes**, SHA-256 888cc98fbb610cc96cd9187ed7e6ca894bfeb87e4e17d3376de0882be642564b. v2.0.3 and all earlier versions remain immutable.

# 1. Bug fixed in source, waiting for patch release

The v2.0.4 binary does not include PR #57. The corrected BeatAnalysisService._load_cache() no longer falsely treats parseable but malformed cache as valid when it contains non-object beat elements, invalid normalized envelope fields, oversized JSON numbers, type-wrong beat strength or timestamps beyond audio duration. It discards/recreates only disposable cache; it never changes an original audio file or authored project data. Eight new parametrized regressions verify recalculation, subsequent cache hit, and byte-for-byte unchanged source audio.

# 2. P01 exact change allowlist

| REQUIRED | EXPLICITLY FORBIDDEN |

| --- | --- |

| Bump only package __version__, pyproject.toml version and build/release_manifest.json target to 2.0.5 | Modify already-published v2.0.4 tag, ZIP, SHA256SUMS or historical Q4/Q5 workflows |

| Create docs/RELEASE_NOTES_v2.0.5.md stating Release candidate — not published and Q4/Q5 pending | Mark candidate as stable or fabricate candidate Q4 SHA/artifact ID/checksum |

| Update tests to preserve README download v2.0.4 until v2.0.5 Q5 success | Prematurely change README download to v2.0.5 |

| Add candidate-vs-published-stable tests, retain historical v2.0.4/3/2/1/0 evidence | Modify runtime code PR #57, UI, schema, project persistence, FFmpeg/font, dependency pins |

| Full exact-head Windows regression and portable build/smoke before merge | Merge pending/failed checks or publish from routine main validation |

No application code or UI should be changed by P01; this is version/release metadata and release validation only.

# 3. P01 implementation order and hard gates

1. Prerequisite gate: independently confirm PR #57 protected-main CI 37750771995 SUCCESS on exact source commit; v2.0.5 tag/release absent; v2.0.4 rollback intact. FAIL → STOP.

2. Ensure the planning DOCX and this full plan are available as an immutable checked-in handoff before any metadata/runtime changes. FAIL → STOP.

3. Create branch release/prepare-v2.0.5-20261008 from verified protected main.

4. Bump only three version fields 2.0.4 → 2.0.5; preserve pinned Python 3.12.10, pip 26.2.1, Qt, FFmpeg SHA, fonts and lock files.

5. Add candidate notes with exact #57 regression scope and no claimed Q4/Q5 outputs.

6. Adjust version-aware tests: package metadata and manifest must be 2.0.5; candidate notes must be unpublished/Q4/Q5 pending; published stable identity tests remain v2.0.4 including 189599237 bytes, SHA-256 and frozen source SHA. Protect older Q5 evidence.

7. Audit PR exact diff: no unintended source/UI/project/pin/workflow/release changes.

8. Run full GitHub Windows CI at exact final PR head; prove full pytest, packaged Windows executable and extracted portable audio/video smoke PASS.

9. If failure, fix on PR branch and rerun on its latest commit; never substitute an older successful workflow.

10. Squash-merge only after exact-head CI completed SUCCESS and no merge conflicts. Verify protected-main post-merge CI SUCCESS at resulting merge SHA.

11. Record all actual PR/run/commit IDs without inventing PASS. Q4 blocked until final main gate PASS.

# 4. Q4 v2.0.5 — immutable candidate ZIP

1. After P01 protected-main PASS only: create a new isolated .github/workflows/v2-q4-v2.0.5-windows-artifact.yml on release/q4-v2.0.5. Do not edit old release workflows.

2. Verify app version, pyproject, canonical release manifest and candidate notes exactly 2.0.5.

3. Audit pins/licenses/provenance: Python 3.12.10, pinned Qt/wheels/pip, FFmpeg exact GitHub asset SHA-256, Noto Sans commit, THIRD_PARTY_NOTICES, secret scan.

4. Run full Windows regression (>=790 existing tests), real FFmpeg external-filter script, package PyInstaller onedir, then extracted Unicode/apostrophe-path offline A/V smoke with no global Python, FFmpeg or API keys.

5. Freeze exact Q4 source SHA, run ID/job ID, Actions artifact name/ID, actual inner ZIP name/bytes/SHA-256, check SHA256SUMS.txt, artifact expiry, embedded manifest/provenance. Distinguish GitHub artifact wrapper hash/size from inner ZIP.

6. Archive docs/implementation/Q4_V2_0_5_EVIDENCE.md; validate PR and protected-main after merge. Q4 never creates a stable release or tag.

7. Any executable/source/build change after freeze requires a new Q4 candidate and full retest. No placeholder artifact IDs.

# 5. Q5 v2.0.5 — publish exact Q4 artifact **without rebuilding**

1. Require Q4 PASS, Q4 postmerge main CI PASS, Q4 evidence recorded and its PR/main CI PASS; confirm v2.0.5 tag and release still absent and v2.0.4 rollback immutable.

2. Create new .github/workflows/v2-q5-v2.0.5-release.yml on release/q5-v2.0.5 branching directly from exact frozen Q4 source commit, with only the new release workflow added (no runtime changes).

3. Fetch the Q4 Actions wrapper by exact artifact ID and run ID; extract exact inner Full-Album-Maker-v2.0.5-Windows-Portable.zip, verify inner bytes/SHA-256, SHA256SUMS, Q4 source SHA and packaged manifest/pins/notices.

4. Repeat extracted unchanged ZIP offline A/V smoke with no global tools or provider keys; secret and permission/provenance safety checks.

5. Only if all gates PASS, publish that same ZIP/SHA256SUMS. New v2.0.5 tag must point at frozen Q4 source SHA, not PR/squash merge or Q5 control SHA. No rebuild, repack or recompression.

6. Download the actual published assets again; verify tag commit, release flags draft=false and prerelease=false, byte size, SHA-256, checksum file and asset name. FAIL → do not claim PASS.

7. Archive docs/implementation/Q5_V2_0_5_EVIDENCE.md, update stable notes/README download/checksum/AI handoff only after successful publication. Previous v2.0.4, v2.0.3 etc. never overwritten.

# 6. Failure, recovery and rollback rules

| Failure | Required behavior |

| --- | --- |

| PR P01 CI pending/failed | STOP merge. Fix/retest exact head. |

| P01 protected-main CI pending/failed | STOP Q4. |

| Q4 pinned dependency/regression/real FFmpeg/smoke fail | STOP freeze; no stable publication. |

| Q4 artifact, SHA, bytes or source not identical | STOP Q5. Do not rebuild/repack the pinned Q4 ZIP. |

| Existing v2.0.5 tag/release detected | STOP publishing; audit existing record rather than overwrite. |

| Q5 post-publication independent verification failed | Do not declare release PASS; preserve evidence and v2.0.4 rollback, investigate actual GitHub state. |

| Runtime/UI/schema change discovered | Reject out-of-scope PR and obtain a new plan/release gate. |

# 7. Handoff and final acceptance

A user-downloadable v2.0.5 stable is accepted only after source P01 gate, Q4 frozen artifact proof and independent no-rebuild Q5 publication/re-download PASS. All PASS claims must include exact GitHub run IDs, artifact IDs and SHA-256 in committed evidence. In the meantime, latest published stable is v2.0.4 (see its Q4/Q5 evidence). The original Full-Album-Maker repo and prior stable ZIPs/tags stay immutable. Read docs/governance/AI_HANDOFF.md, docs/governance/PROJECT_STATUS.md, docs/governance/POST_RELEASE_MAINTENANCE.md and older Q4/Q5 workflows as references, not a publishing shortcut.